# Content Pipeline Project Roadmap

Last Updated: 2026-01-25 Project Status: Infrastructure Complete Module/Submodule Architecture Implemented Ready for Integration Testing Architecture: Tag-based universal content library with config-driven module/submodule cascade

## Naming Convention

| Term | Definition | Location |
| --- | --- | --- |
| Step | One of 12 pipeline stages (0-11) | UI, templates |
| Module | Operation code that executes a step | modules/operations/ |
| Phase | Configured group of submodules within a module | config.phases[] |
| Submodule | Single-task unit within a module | modules/submodules/{type}/ |

## Session Log

### Session: 2026-01-25 (Evening) - Dashboard UI Complete

Accomplished: - Implemented card-based UI for ALL 12 pipeline steps (0-11) - Created slide-in results panel from left side with smooth animation - Connected all submodule rows to results panel (click to view details) - Added context-aware mock data generator for different submodule types - Complete UI scaffold ready for API integration

Current Phase: Phase 1.6 (Web Dashboard) UI COMPLETE, pending API integration

### Session: 2026-01-25 - Module/Submodule Architecture Implementation

Accomplished: - Implemented config-driven discovery module with cascading phases - Created 4 discovery submodules: sitemap, navigation, seed-expansion, search-google - Renamed methods/ to submodules/ for consistent terminology - Updated dashboard UI with Phase Editor for configuring submodule cascades - Created SQL schema for pipeline_entities and discovered_urls tables - Updated all documentation with naming convention

Current Phase: Phase 1.5 (BullMQ Workers) IN PROGRESS

### Session: 2026-01-24 - Documentation Alignment Complete

Accomplished: - All 8 project documents updated to reflect universal tag-based content library architecture - Schema finalized and documented: content_items (universal), platform_tags (~299 tags from /OnlyiGaming/tags/), content_tags (UUID FK), projects, pipeline_templates, pipeline_runs, pipeline_stages - Technical documentation aligned: architecture specs, worker interface, conflict resolution strategy, retention policy - Workflow document finalized: Full_Workflow_Document_With_Intro_Formatted_v3.md - Progress checkpoint marked: Schema finalized, documentation complete, ready for implementation

Current Phase: Phase 1.2 (Create Supabase Tables) READY TO START

## Strategic Direction

The Goal: Build a universal content intelligence platform where all content lives in ONE table (content_items), organized by a ~299 tag taxonomy (7 dimensions), and is reusable across projects (news, company profiles, podcasts, competitor analysis).

Tag Source of Truth: /OnlyiGaming/tags/ Shared atom documents that define all tags. News-Section, SEO, Directory, and Career projects all reference this same source.

Key Innovation: Scrape once, tag, reuse everywhere. A scraped page about a company can serve as source material for a company profile, a news article, a competitor analysis, or a personal bio all through tag-based discovery.

Infrastructure Layer = Content-Type-Agnostic: - content_items + platform_tags + content_tags (universal content library) - pipeline_templates (configurable per project_type) - BullMQ workers (dynamic operation loading) - Express API (generic project management)

Content Types = Configuration, Not Code: - Each content type registers a pipeline_template - Operations loaded dynamically based on template config - No code branches per content type

## Current State

Infrastructure: FULLY OPERATIONAL (Hetzner VPS, Redis 7.0.15, Node.js 20.20.0) Schema Design: FINALIZED (content_items, platform_tags, content_tags, projects, pipeline_templates, pipeline_runs, pipeline_stages) Application Code: ZERO All work ahead is implementation Blockers: NONE

## Phase 1: Universal Platform Foundation

Status: Schema finalized, implementation next | Priority: P0 Critical Path

### 1.0: Server Infrastructure

Status: COMPLETE

- Hetzner CX22 VPS provisioned (188.245.110.34)

- Redis 7.0.15 installed and configured

- Node.js 20.20.0 installed

- Core dependencies: express, bullmq, @supabase/supabase-js, dotenv, cors

### 1.1: Schema Design

Status: FINALIZED

- Designed content_items universal table with content_type discriminator

- Designed platform_tags taxonomy (~299 tags across 7 dimensions, UUID PK)

- Designed content_tags junction (UUID FK, confidence, source)

- Designed pipeline tables (projects, templates, runs, stages)

- Defined conflict resolution (latest scrape wins + version column)

- Defined tiered retention (7-day body purge for filtered content)

- Stress-tested by critic agent, applied 3 critical fixes

### 1.2: Create Supabase Tables

Status: Not Started | Dependencies: 1.1 (COMPLETE)

- Execute CREATE TABLE statements for all 7 tables

- Create partial unique index on content_items(source_url)

- Create indexes: content_type, tag_code, dimension

- Create GIN index on content JSONB for search

- Verify FK constraints and CASCADE behavior

- Test INSERT ON CONFLICT resolution logic

Success Criteria: All tables exist, conflict resolution works, indexes perform

### 1.3: Seed Tag Taxonomy

Status: Not Started | Dependencies: 1.2

- Load ~299 tags from /OnlyiGaming/tags/ atom documents into platform_tags:

  - dir-categories.md (81 DIR tags)

  - news-topics.md (45 NEWS tags)

  - geo-registry.md (~115 GEO tags)

  - prod-verticals.md (10 PROD tags)

  - type-formats.md (16 TYPE tags)

  - comm-status.md (4 COMM tags)

  - career-categories.md (28 CAREER tags)

- Add SYSTEM dimension tags (entity:company, entity:person, content-type:, source:)

- Verify tag_code uniqueness and dimension categorization

- Create tag lookup utility function

Success Criteria: All tags loaded from shared source, queryable by dimension and tag_code

### 1.4: Express API Server

Status: Not Started | Dependencies: 1.2

Generic Platform Endpoints: - [ ] POST /api/projects (create project with any project_type) - [ ] GET /api/projects (list/filter by project_type, status) - [ ] GET /api/projects/:id (details with run history) - [ ] POST /api/projects/:id/start (trigger pipeline run) - [ ] GET /api/content (search content_items by tags, content_type, status) - [ ] GET /api/content/:id (single content item with tags) - [ ] GET /api/tags (list platform_tags by dimension) - [ ] POST /api/templates (create/update pipeline_template) - [ ] GET /api/runs/:id/stages (pipeline run progress) - [ ] WebSocket /ws (real-time pipeline updates)

Infrastructure: - [ ] Express server with CORS, body-parser - [ ] Supabase client initialization - [ ] Redis connection verification - [ ] Health check endpoint - [ ] Error handling middleware - [ ] Graceful shutdown

Success Criteria: API can manage projects, query content library, start pipelines

### 1.5: BullMQ Workers (Generic)

Status: IN PROGRESS | Dependencies: 1.4

- Create generic worker that reads pipeline_template for project_type

- Implement dynamic module loader

- Connect BullMQ events to WebSocket broadcasts

- Implement retry logic per module (configurable in template)

- Progress tracking (stage-level granularity)

- Error handling: mark stage failed, log error JSONB

- Discovery module with config-driven phases

- Four discovery submodules: sitemap, navigation, seed-expansion, search-google

- Test end-to-end with real entities

- Implement remaining step modules (validation, extraction, generation)

Module Interface:

module.exports = {
  name: 'discovery',
  async execute(input, config, context) {
    // config.phases defines which submodules to run
    // Loads submodules dynamically from modules/submodules/{type}/
    // Returns: { output_data: { stats }, content_items_created: [] }
  }
};

Submodule Interface:

module.exports = {
  name: 'sitemap',
  type: 'discovery',
  cost: 'cheap',
  async execute(entities, config, context) {
    // Pure function - returns results, no DB writes
    return [{ entity_id, url, metadata }];
  }
};

Success Criteria: Worker loads template, executes modules with phase/submodule cascade, writes results to database

### 1.6: Web Dashboard

Status: UI COMPLETE | Dependencies: 1.4

- Project creation form (select project_type, configure)

- Project list with status, filtering by type

- Pipeline run viewer (stage progress, results)

- Real-time updates via WebSocket

- Phase Editor for configuring submodule cascades

- Card-based UI for all 12 steps (0-11) with category cards and submodule toggles

- Slide-in results panel from left with animation, stats, result lists

- Context-aware mock data for all submodule types

- Content library browser (search by tags, content_type)

- Start/stop/retry controls

- Connect to live API (replace mock data)

Success Criteria: Can create any project type, configure phases/submodules, browse content library, monitor pipelines

## Phase 2: Company Profile Content Type (Proves Platform)

Status: Not Started | Priority: P0 | Dependencies: Phase 1 complete

### 2.1: Company Profile Pipeline Template

- Create pipeline_template for project_type = ‘company_profile’

- Define stages: discovery validation scraping filtering generation QA routing packaging

- Configure operations per stage with parameters

- Set quality thresholds (90% URL, 70% scrape, 90% QA)

### 2.2: Company Profile Operations

- url-discovery: sitemap, navigation, seed expansion writes URLs to content_items (type: ‘scraped_page’, status: ‘pending’)

- url-validation: HTTP check, content-type check marks invalid as filtered_step3

- content-scrape: Cheerio/Playwright writes content JSONB to content_items

- content-filter: dedup, too_short, irrelevant marks as filtered_step5

- profile-generate: LLM generation from content_items writes generated_article

- profile-qa: fact check, structure validation pass/fail score

- profile-package: MD, JSON, HTML output bundling

All operations tag content automatically (entity:company:{name}, DIR-, PROD-, etc.)

### 2.3: End-to-End Test

- Upload 6 test companies

- Run full pipeline

- Verify content_items populated with tags

- Verify content reuse: same scraped page serves multiple projects

- Reproduce 77 URLs from POC

## Phase 3: News Content Type (Business Need)

Status: Not Started | Priority: P1 | Dependencies: Phase 2 complete

### 3.1: News Pipeline Template

- Create pipeline_template for project_type = ‘news_article’

- Stages: topic-discovery source-validation content-extract article-generate article-qa article-package

### 3.2: News Operations

- topic-discovery: RSS feeds, Google News, industry sources

- source-validation: domain authority, credibility check

- content-extract: key facts, quotes, data points content_items

- article-generate: LLM article from extracted content

- article-qa: fact-check, SEO compliance, readability

- article-package: HTML, meta tags, featured image

Content Reuse: News operations can discover and use existing content_items (already scraped company pages, previous articles on same topic)

### 3.3: Batch Test

- Generate 10 news articles across different categories

- Verify cross-project content reuse (news using company scraped data)

## Phase 4: Podcast/Media Content Type (Business Need)

Status: Not Started | Priority: P1 | Dependencies: Phase 3 complete

### 4.1: Podcast Pipeline Template

- Stages: metadata-extract transcript-generate summary-generate page-generate page-qa page-package

### 4.2: Podcast Operations

- metadata-extract: RSS, Spotify, Apple Podcasts

- transcript-generate: Whisper API

- summary-generate: episode summary, key takeaways

- page-generate: landing page with episode list

- page-qa: completeness, link validation

- page-package: HTML, assets, meta tags

## Phase 5: Registration Self-Service

Status: Not Started | Priority: P2 | Dependencies: Phase 2 complete

- Public registration form

- Triggers company_profile pipeline

- Moderation queue (auto-generate, admin approval)

- Rate limiting, CAPTCHA, abuse prevention

## Phase 6: Advanced Features

Status: Not Started | Priority: P3

- Visual pipeline designer (drag-and-drop stages)

- Multi-project parallel processing

- Cost tracking per operation

- Advanced monitoring and alerting

- Additional content types (events, consultants, reviews)

- Multi-language support

## Dependencies Map

Phase 1 (Platform Foundation)
 1.2 Create Supabase Tables (depends on 1.1 COMPLETE)
 1.3 Seed Tag Taxonomy (depends on 1.2)
 1.4 Express API Server (depends on 1.2)
 1.5 BullMQ Workers (depends on 1.4)
 1.6 Web Dashboard (depends on 1.4)

Phase 2 (Company Profiles  proves platform)
 2.1 Pipeline Template (depends on Phase 1)
 2.2 Operations (depends on 2.1)
 2.3 E2E Test (depends on 2.2)

Phase 3 (News  business need)
 Depends on Phase 2 proving the platform works

Phase 4 (Podcasts  business need)
 Depends on Phase 3

Phase 5 (Self-Service  medium priority)
 Depends on Phase 2

## Success Metrics

### Platform Foundation (Phase 1)

- All 7 tables exist in Supabase with proper indexes

- ~299 tags seeded from /OnlyiGaming/tags/ into platform_tags

- API can create projects of any type

- Worker loads templates dynamically

- Content library queryable by tags

- Dashboard functional

### Company Profile MVP (Phase 2)

- Complete profile generated via platform

- Content stored in content_items with tags

- 70%+ scraping success, 90%+ QA pass

- Content reusable by other projects

### Multi-Content-Type (Phase 3-4)

- News articles generated using shared content library

- Podcast pages generated

- Cross-project content reuse verified

- 3 content types running simultaneously

Document Owner: Claude Opus 4.5 Last Major Update: 2026-01-25 Module/Submodule architecture implemented, Phase Editor added to dashboard