SEO Implementation Task List

OnlyiGaming — Ordered by Priority

December 2025

SCOPE: Only tasks that can be executed NOW with existing functionality. Excluded: News schemas, Podcast schemas (not yet built)

# PRIORITY 1: Schema Markup

These are copy-paste implementations. Developer needs the JSON-LD templates and field mapping.

## Task 1.1: Organization Schema on Company Pages

Owner: Bojan (Dev)

Status: Ready to implement

Impact: Shows company logo, rating stars in Google. 20-30% CTR increase expected.

Implementation:

{   "@context": "https://schema.org",   "@type": "Organization",   "name": "{{company.name}}",   "url": "https://onlyigaming.com/companies/{{company.slug}}",   "logo": "{{company.logo_url}}",   "description": "{{company.description}}",   "address": { 	"@type": "PostalAddress", 	"addressLocality": "{{company.city}}", 	"addressCountry": "{{company.country_code}}"   },   "aggregateRating": { 	"@type": "AggregateRating", 	"ratingValue": "{{company.average_rating}}", 	"reviewCount": "{{company.review_count}}", 	"bestRating": "5", 	"worstRating": "1"   } }

Field Mapping:

| Schema Field | Database Field | Notes |
| --- | --- | --- |
| name | company.name | Required |
| logo | company.logo_url | Required |
| description | company.short_description | First 160 chars |
| addressCountry | company.hq_country | ISO 2-letter code |
| ratingValue | company.avg_rating | Only if reviews exist |
| reviewCount | company.review_count | Only if > 0 |

Condition: Only include aggregateRating block if review_count > 0

Validation: https://search.google.com/test/rich-results

## Task 1.2: Review Schema on Company Pages

Owner: Bojan (Dev)

Status: Ready to implement

Impact: Each review gets schema. Strengthens aggregateRating signal.

Implementation (for each review):

{   "@context": "https://schema.org",   "@type": "Review",   "itemReviewed": { 	"@type": "Organization", 	"name": "{{company.name}}"   },   "author": { 	"@type": "Person", 	"name": "{{review.author_name}}"   },   "reviewRating": { 	"@type": "Rating", 	"ratingValue": "{{review.rating}}", 	"bestRating": "5"   },   "datePublished": "{{review.created_at | date: 'YYYY-MM-DD'}}",   "reviewBody": "{{review.content}}" }

Note: Can include multiple Review schemas on one page. datePublished must be ISO format (YYYY-MM-DD).

## Task 1.3: BreadcrumbList Schema (All Pages)

Owner: Bojan (Dev)

Status: Ready to implement

Impact: Shows navigation path in Google (Home > Category > Company). Improves CTR.

Company Pages:

{   "@context": "https://schema.org",   "@type": "BreadcrumbList",   "itemListElement": [ 	{ "@type": "ListItem", "position": 1, "name": "Home", "item": "https://onlyigaming.com" }, 	{ "@type": "ListItem", "position": 2, "name": "{{company.primary_category.name}}", "item": "https://onlyigaming.com/categories/{{company.primary_category.slug}}" }, 	{ "@type": "ListItem", "position": 3, "name": "{{company.name}}" }   ] }

Note: Last item should NOT have 'item' property (it's the current page).

## Task 1.4: JobPosting Schema on Career Pages

Owner: Bojan (Dev)

Status: Ready to implement (if career section exists)

HIGH IMPACT: Gets jobs into Google Jobs search. 50-100% traffic increase to career section.

Implementation:

{   "@context": "https://schema.org",   "@type": "JobPosting",   "title": "{{job.title}}",   "description": "{{job.description_html}}",   "identifier": { "@type": "PropertyValue", "name": "OnlyiGaming", "value": "{{job.id}}" },   "datePosted": "{{job.posted_date | date: 'YYYY-MM-DD'}}",   "validThrough": "{{job.expiry_date | date: 'YYYY-MM-DDTHH:mm:ssZ'}}",   "employmentType": ["{{job.employment_type}}"],   "hiringOrganization": { 	"@type": "Organization", 	"name": "{{job.company_name}}", 	"sameAs": "https://onlyigaming.com/companies/{{job.company_slug}}", 	"logo": "{{job.company_logo}}"   },   "jobLocation": { 	"@type": "Place", 	"address": { "@type": "PostalAddress", "addressLocality": "{{job.city}}", "addressCountry": "{{job.country_code}}" }   },   "baseSalary": { 	"@type": "MonetaryAmount", 	"currency": "{{job.salary_currency}}", 	"value": { "@type": "QuantitativeValue", "minValue": {{job.salary_min}}, "maxValue": {{job.salary_max}}, "unitText": "YEAR" }   },   "jobLocationType": "{{job.remote_type}}",   "directApply": true }

CRITICAL: validThrough is REQUIRED. Google penalizes missing/expired dates. If source doesn't provide expiry, set to posted_date + 60 days. Jobs with expired validThrough must be removed or de-indexed.

employmentType Values (use exact strings):

•   	FULL_TIME

•   	PART_TIME

•   	CONTRACTOR

•   	TEMPORARY

•   	INTERN

# PRIORITY 2: Title & Meta Templates

## Task 2.1: Implement Dynamic Title Tags

Owner: Bojan (Dev)

Character limit: 60 characters. Truncate if needed.

| Page Type | Title Template |
| --- | --- |
| Company | {{company.name}} Review 2025 ¦ {{company.primary_category}} ¦ OnlyiGaming |
| Category | Best {{category.name}} 2025 ¦ Compare & Review ¦ OnlyiGaming |
| Career Hub | iGaming Jobs 2025 ¦ Casino & Sports Betting Careers ¦ OnlyiGaming |
| Individual Job | {{job.title}} at {{job.company}} ¦ iGaming Jobs ¦ OnlyiGaming |

## Task 2.2: Implement Dynamic Meta Descriptions

Owner: Bojan (Dev)

Character limit: 160 characters.

Company Pages:

<meta name="description" content="Read verified reviews of {{company.name}}. Compare features, pricing, and services. {{company.primary_service}} solutions. ⭐ {{company.rating}} from {{company.review_count}} reviews.">

Category Pages:

<meta name="description" content="Compare top {{category.name}} providers. Read reviews, compare features. Find the perfect solution for your iGaming business. 🎯 Updated December 2025.">

Individual Jobs:

<meta name="description" content="{{job.company}} is hiring a {{job.title}} in {{job.location}}. {{job.key_requirement}}. Apply through OnlyiGaming.">

# PRIORITY 3: FAQ Content Creation

FAQ functionality exists on category pages. This task is about creating the actual FAQ content.

## Task 3.1: Stefan Creates FAQ Brief Template

Owner: Stefan (SEO)

Delivers to: Daniel

Status: Needs to be done

Stefan creates a brief template that Daniel will use to write FAQs for each category. Brief should include:

•   	Category name and ID (DIR-XXX)

•   	Primary and secondary keywords to target

•   	Competitor FAQ analysis (what questions competitors answer)

•   	8-15 specific questions with answer guidance

•   	Required FAQ themes (see below)

•   	Internal linking recommendations

Required FAQ Themes per Category:

| Theme | Question Pattern | Example |
| --- | --- | --- |
| Definition | What is [X]? | What is a casino platform? |
| Selection | How do I choose a [X]? | How do I choose a payment gateway? |
| Pricing | How much does [X] cost? | How much does KYC cost? |
| Comparison | Difference between [A] and [B]? | White-label vs turnkey? |
| Regulations | Is [X] required by [jurisdiction]? | What AML applies to Malta? |

## Task 3.2: Stefan Completes Briefs for Top 20 Categories

Owner: Stefan (SEO)

Delivers to: Daniel

Priority Order:

| # | Category | DIR Code | Search Volume |
| --- | --- | --- | --- |
| 1 | Casino Platform Providers | DIR-016 | High |
| 2 | Game Providers / Developers | DIR-029 | High |
| 3 | Sports Betting Platforms | DIR-017 | High |
| 4 | Payment Solutions | DIR-058 | High |
| 5 | White Label Solutions | DIR-019 | Medium-High |
| 6 | Game Aggregators | DIR-021 | Medium-High |
| 7 | Live Casino Providers | DIR-030 | Medium-High |
| 8 | KYC/Identity Verification | DIR-009 | Medium |
| 9 | Licensing Consultants | DIR-008 | Medium |
| 10 | Affiliate Platforms | DIR-001 | Medium |

(Plus 10 more: Crypto Payments, RNG Certification, Sportsbook, Slots, CRM, Fraud, Hosting, RG, AML, Recruitment)

## Task 3.3: Daniel Writes FAQ Content

Owner: Daniel (Content)

Input: FAQ briefs from Stefan

Depends on: Task 3.2

Quality Checklist per FAQ:

•   	☐ Direct answer in first sentence

•   	☐ 50-300 words

•   	☐ Includes at least 1 internal link

•   	☐ Factually accurate

•   	☐ No fluff or filler content

•   	☐ Natural keyword usage (not stuffed)

## Task 3.4: Implement FAQPage Schema

Owner: Bojan (Dev)

Depends on: FAQ content being added to CMS

{   "@context": "https://schema.org",   "@type": "FAQPage",   "mainEntity": [ 	{{#each category.faqs}} 	{   	"@type": "Question",   	"name": "{{this.question}}",   	"acceptedAnswer": {     	"@type": "Answer",     	"text": "{{this.answer}}"   	} 	}{{#unless @last}},{{/unless}} 	{{/each}}   ] }

# PRIORITY 4: Internal Linking

## Task 4.1: Add Related Companies Section

Owner: Bojan (Dev)

Status: Ready to implement

Display 5-7 companies from the same primary category on each company page.

<section class="related-companies">   <h2>Similar {{company.primary_category}} Companies</h2>   <ul> 	{{#each related_companies limit=7}} 	<li><a href="/companies/{{this.slug}}">{{this.name}}</a> ⭐ {{this.rating}}</li> 	{{/each}}   </ul>   <a href="/categories/{{company.primary_category.slug}}">View all →</a> </section>

## Task 4.2: Add Open Positions Section to Company Pages

Owner: Bojan (Dev)

Status: Ready if career data has company linking

{{#if company.job_count > 0}} <section class="company-jobs">   <h2>Open Positions at {{company.name}}</h2>   <p>{{company.job_count}} open positions</p>   <a href="/companies/{{company.slug}}/careers/">View all jobs →</a> </section> {{/if}}

## Task 4.3: Careers ↔ Recruitment Cross-Links

Owner: Bojan (Dev)

Status: Ready to implement

On Career Hub (/careers/):

<section class="recruitment-cta">   <p>Can't find the right role? Work with an iGaming recruitment specialist.</p>   <a href="/categories/recruitment-services/">Browse Recruitment Agencies →</a> </section>

On Recruitment Services category:

<section class="jobs-cta">   <p>Looking for a job yourself? Browse open positions directly.</p>   <a href="/careers/">View All iGaming Jobs →</a> </section>

# PRIORITY 5: H1-H6 Structure Audit

## Task 5.1: Stefan Audits Current Heading Structure

Owner: Stefan (SEO)

Delivers to: Bojan

Status: Needs to be done

Stefan reviews current pages and documents issues in a spreadsheet:

•   	Pages with missing H1

•   	Pages with multiple H1s

•   	Heading level skips (H2 → H4)

•   	Non-semantic heading usage (headings used for styling)

## Task 5.2: Bojan Implements H1 Fixes

Owner: Bojan (Dev)

Depends on: Task 5.1 audit

Correct structure for Company Pages:

<h1>{{company.name}} - {{company.primary_service}}</h1> <h2>Company Overview</h2> <h2>Products & Services</h2>   <h3>{{product_1}}</h3>   <h3>{{product_2}}</h3> <h2>Pricing & Packages</h2> <h2>Customer Reviews</h2> <h2>Open Positions</h2> <h2>Latest News</h2>

# PRIORITY 6: SEO QA Checklist

Simple governance framework to catch issues before they go live and monitor ongoing quality.

## Task 6.1: Create SEO QA Checklist

Owner: Stefan (SEO)

Status: Can do now

Deliverable: One-page checklist document

Pre-Launch Checklist (before any page goes live):

•   	☐ Title tag follows template (50-60 chars)

•   	☐ Meta description follows template (150-160 chars)

•   	☐ H1 exists and is unique

•   	☐ H1-H6 hierarchy is correct (no skipped levels)

•   	☐ Schema markup present (test with Rich Results)

•   	☐ Internal links working

•   	☐ Breadcrumbs accurate

•   	☐ Images have alt text

Weekly Monitoring (Stefan):

•   	☐ Search Console: Coverage errors

•   	☐ Search Console: Enhancement errors (schema)

•   	☐ Search Console: Core Web Vitals

•   	☐ New 404s or broken links

Monthly Review (Stefan):

•   	☐ Keyword ranking changes (top 20 keywords)

•   	☐ Organic traffic trends

•   	☐ New pages indexed

•   	☐ Job posting freshness (expired jobs removed)

Responsibility Matrix:

| Check | Who | When |
| --- | --- | --- |
| Pre-launch page checks | Daniel (Content) / Bojan (Dev) | Before publish |
| Schema validation | Bojan (Dev) | After deploy |
| Search Console review | Stefan (SEO) | Weekly |
| Performance reporting | Stefan (SEO) | Monthly |

# Task Assignment Summary

## Bojan (Developer) — Can Start Immediately

•   	☐ Task 1.1: Organization Schema

•   	☐ Task 1.2: Review Schema

•   	☐ Task 1.3: BreadcrumbList Schema

•   	☐ Task 1.4: JobPosting Schema

•   	☐ Task 2.1: Title Tag Templates

•   	☐ Task 2.2: Meta Description Templates

•   	☐ Task 4.1: Related Companies Section

•   	☐ Task 4.2: Open Positions Section

•   	☐ Task 4.3: Recruitment Cross-Links

## Stefan (SEO) — Can Start Immediately

•   	☐ Task 3.1: Create FAQ Brief Template

•   	☐ Task 3.2: Complete FAQ Briefs (Top 20 categories)

•   	☐ Task 5.1: H1-H6 Structure Audit

•   	☐ Task 6.1: Create SEO QA Checklist

## Daniel (Content) — Waiting for Stefan

•   	☐ Task 3.3: Write FAQ Content (depends on 3.2)

## Bojan (Developer) — Waiting for Dependencies

•   	☐ Task 3.4: FAQPage Schema (depends on FAQ content)

•   	☐ Task 5.2: H1 Fixes (depends on audit)

•   	☐ Task 4.2: Latest News Section (blocked by News development)

# Validation Checklist

After implementation, validate with:

Schema Validation:

•   	https://search.google.com/test/rich-results — Test each page type

Google Search Console:

•   	Enhancements → Review snippets

•   	Enhancements → Job posting

•   	Enhancements → Breadcrumbs

•   	Enhancements → FAQs

Manual SERP Check:

•   	Search for company names, check for rich snippets

•   	Search for job titles, check Google Jobs appearance

— End of Task List —