# News-Section Implementation Roadmap

Last Updated: 2026-01-25

## Goal Alignment Check

Core Goals: 1. Implement ~299 tag multi-dimensional tagging system (7 dimensions) 2. Enable “tag once, display everywhere” across 8 platform sections 3. Build CMS for multi-tag content creation 4. Migrate historical content to new architecture 5. Create dynamic navigation replacing rigid categories 6. Optimize performance for complex tag queries at scale

Success Criteria: - 95%+ articles properly tagged with 4-6 tags average - Cross-section navigation at 30%+ (users visiting 2+ sections) - Search usage increase of 50%+ - Tag page views exceeding 10K within 60 days

## Tag Source of Truth

IMPORTANT: All tag definitions, counts, and rules now live in a shared location:

/OnlyiGaming/tags/ Single source of truth for all projects

This folder contains atom documents (individual tag dimension definitions) and rule documents that are referenced by News-Section, Content-Pipeline, SEO, Directory, and Career projects.

See /OnlyiGaming/tags/README.md for the complete architecture.

## Cross-Section Content Discovery

Architecture Decision (2026-01-25): How related content displays across platform sections.

Problem: Each section has different taxonomies (Jobs function tags, News topic tags). Simple tag matching doesn’t connect them.

Solution: Layered widget strategy with pre-computed semantic similarity.

| Page Type | Widget Logic | Implementation |
| --- | --- | --- |
| Homepage / Landing | Latest (generic) | ORDER BY date DESC |
| Category pages | Latest in category | WHERE tag = X ORDER BY date DESC |
| Detail pages | Related (contextual) | Pre-computed similarity lookup |

Pre-computed Similarity: - On content publish background job generates embeddings - AI finds semantically similar content across ALL sections - Stores top N matches in related_content table (website database) - Page load does fast lookup (no real-time AI)

Reference: /OnlyiGaming/tags/rules/cross-section-discovery.md

## Phase 1: Tag Infrastructure

Status: IN PROGRESS (Schema spec complete, awaiting developer handoff) Timeline: Week 1-2 (2 weeks) Dependencies: None Blockers: None

Scope Note: This project provides specifications for the site developer. We do not maintain website database code.

### Tasks

- 1.1: Define tag taxonomy and rules (COMPLETE in /OnlyiGaming/tags/)

  - 7 tag dimensions defined with atom documents

  - Primary triage rules documented

  - AI confidence thresholds established

  - Geographic independence model defined

  - Company extraction rules documented

- 1.2: Design database schema specification (COMPLETE sql/schema.sql)

  - Tags table aligned with Content-Pipeline’s platform_tags

  - Article_tags junction table with confidence scoring

  - Company_tags junction table with is_primary flag

  - Related_content table for cross-section discovery

  - Indexes, constraints, and helper views defined

  - Handoff: Provide sql/schema.sql to site developer

- 1.3: Developer implements schema and seeds ~299 tags from /OnlyiGaming/tags/

  - 81 Directory tags (DIR-001 to DIR-081) from dir-categories.md

  - 45 News tags (NEWS-001 to NEWS-045) from news-topics.md

  - ~115 Geographic tags (GEO-*) from geo-registry.md

  - 10 Product Vertical tags (PROD-001 to PROD-010) from prod-verticals.md

  - 16 Publication Type tags (TYPE-001 to TYPE-016) from type-formats.md

  - 4 Commercial Status tags (COMM-001 to COMM-004) from comm-status.md

  - 28 Career tags (CAREER-*) from career-categories.md

- 1.4: Developer builds tag management UI (admin interface)

  - CRUD operations for tags

  - Tag category organization view

  - Tag usage analytics dashboard

  - Bulk import/export functionality

- 1.5: Implement tag assignment interface in CMS

  - Multi-select tag picker with search

  - Tag suggestions based on content analysis

  - Required vs optional tag validation

  - Tag preview showing where content will appear

- 1.6: Create tag validation rules (reference /OnlyiGaming/tags/rules/)

  - Minimum tags per article (3-4)

  - Maximum tags per article (8-10)

  - Required tag types (at least 1 NEWS, 1 GEO)

  - Tag combination warnings for conflicts

- 1.7: Set up database indexes and optimization

  - Composite indexes on tag combinations

  - Query performance testing

  - Caching strategy implementation

Deliverables: - Functional tag database with ~299 tags (seeded from /OnlyiGaming/tags/) - Admin UI for tag management - CMS integration for tag assignment - Tag validation system (based on /OnlyiGaming/tags/rules/)

Success Metrics: - All ~299 tags loaded and verified against atom documents - Tag assignment UI tested with sample articles - Query performance < 100ms for tag combinations

## Phase 2: Content Migration

Status: Not Started Timeline: Week 3-4 (2 weeks) Dependencies: Phase 1 complete Blockers: None

### Tasks

- 2.1: Audit existing article database

  - Count articles by current category

  - Identify missing metadata

  - Document edge cases and special handling needs

- 2.2: Create migration mapping document

  - Map old categories to new tag combinations

  - Define business rules for automatic tagging

  - Identify articles requiring manual review

- 2.3: Write automated migration scripts

  - Category to tag conversion logic

  - Batch processing with error handling

  - Rollback capability for testing

- 2.4: Test migration on subset (100-200 articles)

  - Validate tag assignments

  - Check for missing or incorrect tags

  - Measure conversion accuracy

- 2.5: Bulk migrate historical articles

  - Execute full migration in batches

  - Monitor progress and errors

  - Generate migration report

- 2.6: Quality assurance validation

  - Random sample audit (5% of articles)

  - Fix systematic errors

  - Verify tag coverage completeness

- 2.7: Manual review and correction

  - Editorial team reviews flagged articles

  - Correct edge cases

  - Finalize tag assignments

Deliverables: - All historical articles migrated to new tag system - Migration report with statistics - QA validation report

Success Metrics: - 95%+ articles with proper tags - Average 4-6 tags per article - Less than 5% requiring manual intervention

## Phase 3: Directory Integration

Status: Not Started Timeline: Week 5-6 (2 weeks) Dependencies: Phase 1 complete Blockers: None

### Tasks

- 3.1: Create 81 directory category page templates

  - Standardized layout for all DIR categories

  - Dynamic sections (news, companies, media, events)

  - SEO optimization per category

- 3.2: Import/create company listings

  - Migrate existing company database

  - Assign primary DIR category to each company

  - Add secondary DIR tags where applicable

- 3.3: Tag all companies with DIR categories

  - Ensure all companies have primary DIR tag

  - Add geographic tags (headquarters, markets)

  - Add product vertical tags

- 3.4: Build company-content relationship system

  - Link articles to mentioned companies

  - Auto-tag articles with company’s DIR category

  - Display related news on company profiles

- 3.5: Implement related news feeds on directory pages

  - Show latest news tagged with DIR category

  - Filter by time period (24h, week, month)

  - Pagination and “load more” functionality

- 3.6: Create featured listing system

  - Premium placement logic

  - Highlighting mechanism

  - Analytics tracking for featured listings

- 3.7: Test directory search and filters

  - Search by company name

  - Filter by DIR category, location, product

  - Performance testing with full dataset

Deliverables: - 81 functional directory category pages - Company database fully tagged - Related news feeds working - Featured listing system operational

Success Metrics: - All 81 directory pages live and functional - 100% companies tagged with primary DIR category - Directory page load time < 2 seconds

## Phase 4: Platform Sections

Status: Not Started Timeline: Week 7-8 (2 weeks) Dependencies: Phase 1, Phase 3 complete Blockers: None

### Tasks

- 4.1: Build Marketplace section

  - M&A Hub database and interface

  - Project/Bid Board functionality

  - Escrow and payment system integration

  - Tag filtering (link projects to DIR categories)

- 4.2: Create Consultants marketplace

  - Consultant profile system

  - Skills and DIR category tagging

  - Service package management

  - Review and rating system

- 4.3: Implement Media section

  - Media content types (podcasts, videos, webinars, demos)

  - Media calendar functionality

  - Tag-based filtering and search

  - Subscription and reminder system

- 4.4: Set up Events system

  - Event database and page templates

  - Event calendar integration

  - Exhibitor/attendee management

  - Tag-based event discovery

- 4.5: Build Career center

  - Job board functionality

  - Job posting form with DIR category tagging

  - Executive moves tracker (NEWS-001 integration)

  - Salary guide and career resources

- 4.6: Create Community forums

  - Forum structure (81 DIR category sub-forums)

  - Discussion threading and moderation

  - Member profiles and reputation system

  - Review and rating functionality

- 4.7: Connect all sections via tags

  - Cross-section navigation links

  - “Related in other sections” widgets uses pre-computed semantic similarity

  - Tag-based content recommendations

  - Reference: /OnlyiGaming/tags/rules/cross-section-discovery.md

Deliverables: - All 6 additional platform sections functional - Tag-based filtering working across sections - Cross-section navigation operational

Success Metrics: - All 8 platform sections live - Cross-section click-through rate > 15% - User engagement across multiple sections > 25%

## Phase 5: Main Navigation

Status: Not Started Timeline: Week 9-10 (2 weeks) Dependencies: Phase 1, Phase 2 complete Blockers: None

### Tasks

- 5.1: Design dynamic filtering system

  - Tag combination query builder

  - Filter state management

  - URL parameter handling for deep linking

- 5.2: Build navigation configuration system

  - Define main category structures

  - Map categories to tag combinations

  - Admin interface for navigation management

- 5.3: Create category landing pages

  - People & Moves (NEWS-001, NEWS-029, NEWS-030)

  - Deals & Money (NEWS-002, NEWS-004, NEWS-005, NEWS-006)

  - Regulation & Law (NEWS-007 to NEWS-010)

  - Technology & Innovation (NEWS-012, NEWS-014)

  - Gaming Verticals (PROD-001 to PROD-009)

  - By Region (GEO-*)

- 5.4: Implement tag combination query logic

  - AND/OR logic for tag combinations

  - Performance optimization for complex queries

  - Result caching strategy

- 5.5: Build breadcrumb and navigation UI

  - Dynamic breadcrumbs based on tag filters

  - Filter chips and active state display

  - “Clear filters” and filter modification

- 5.6: Performance testing at scale

  - Load testing with full article database

  - Query optimization for slow combinations

  - Caching implementation and tuning

- 5.7: Database query optimization

  - Analyze slow queries

  - Add missing indexes

  - Optimize JOIN operations

Deliverables: - Dynamic navigation system replacing rigid categories - All main category landing pages functional - Optimized query performance

Success Metrics: - Page load times < 1 second for filtered views - Zero timeout errors on tag combinations - Navigation usability score > 85%

## Phase 6: Search & Discovery

Status: Not Started Timeline: Week 11-12 (2 weeks) Dependencies: Phase 1, Phase 5 complete Blockers: None

### Tasks

- 6.1: Build advanced search with tag filters

  - Full-text search combined with tag filters

  - Faceted search interface

  - Search results ranking algorithm

- 6.2: Implement tag autocomplete/suggestions

  - Predictive tag search

  - Popular tag suggestions

  - Related tag recommendations

- 6.3: Create saved searches feature

  - User accounts and authentication

  - Save tag combination queries

  - Manage and edit saved searches

- 6.4: Build email alerts by tag combination

  - Alert subscription system

  - Daily/weekly digest generation

  - Unsubscribe and preference management

- 6.5: Implement cross-section related content (see /OnlyiGaming/tags/rules/cross-section-discovery.md)

  - Layered widget strategy: Latest on landing pages, Related on detail pages

  - Pre-computed similarity: Background job on publish generates related content

  - Semantic embeddings: AI finds related content across all sections regardless of taxonomy

  - related_content table: Stores source_id, related_id, score (fast lookup on page load)

  - Widget display: Related News, Related Jobs, Related Companies, Related Podcasts

- 6.6: Implement tag analytics tracking

  - Tag usage statistics

  - Popular tag combinations

  - User navigation patterns by tag

- 6.7: Create performance dashboard

  - Tag performance metrics

  - Content distribution across tags

  - User engagement by tag category

Deliverables: - Advanced search with tag filtering - Saved searches and email alerts functional - Related content recommendations working - Analytics dashboard operational

Success Metrics: - 500+ saved searches created - 1000+ email alert subscriptions - Search usage increase > 50% - Tag filter usage > 60% of searches

## Phase 7: Launch & Optimization

Status: Not Started Timeline: Week 13 (1 week) Dependencies: All previous phases complete Blockers: None

### Tasks

- 7.1: Soft launch to beta user group

  - Select 50-100 beta users

  - Provide access and onboarding

  - Collect structured feedback

- 7.2: Gather and analyze feedback

  - User surveys and interviews

  - Analytics review (usage patterns, pain points)

  - Bug and issue tracking

- 7.3: Fix critical issues

  - Address blocking bugs

  - Resolve performance problems

  - Fix UX/UI issues

- 7.4: Train editorial team

  - Tagging guidelines documentation

  - Best practices workshop

  - CMS training sessions

- 7.5: Create tagging guidelines document

  - Tag selection criteria

  - Tag combination recommendations

  - Quality standards and examples

- 7.6: Public launch preparation

  - Final QA pass

  - Performance monitoring setup

  - Support documentation and FAQs

- 7.7: Public launch and monitoring

  - Go-live announcement

  - Monitor system performance

  - Rapid response to issues

  - Collect initial user feedback

Deliverables: - Beta testing complete with feedback incorporated - Editorial team trained on new system - Tagging guidelines documentation - Public launch executed successfully

Success Metrics: - Beta user satisfaction > 80% - Critical bugs resolved before launch - Zero downtime during launch - Positive user feedback in first week

## Post-Launch Success Tracking

### 30-Day Metrics

- Articles properly tagged: 95%+

- Average tags per article: 4-6

- Search usage increase: +50%

- User engagement increase: +25%

### 60-Day Metrics

- Cross-section navigation: 30%+ users visiting 2+ sections

- Saved searches: 500+

- Email alerts: 1000+

- Tag page views: 10K+

- Featured listings sold: 20+

### 90-Day Metrics

- Articles per tag average: 5+

- Directory usage increase: +40%

- Tag CTR average: 3-5%

- Cross-section traffic: 25%+

- Directory to content clicks: 15%+

- Content to directory clicks: 10%+

## Risk Mitigation

### Technical Risks

- Performance degradation with complex queries: Implement aggressive caching, optimize indexes, consider database sharding

- Tag data inconsistency: Implement validation, audit logs, regular data integrity checks

- Migration errors: Batch processing, rollback capability, extensive testing before full migration

### Business Risks

- User confusion with new navigation: Comprehensive onboarding, help documentation, video tutorials

- Editorial resistance to tagging: Training, clear guidelines, show value through analytics

- Low tag usage: Make tagging mandatory, provide AI suggestions, gamify proper tagging

### Timeline Risks

- Phase delays: Build buffer time, prioritize critical features, consider parallel workstreams

- Scope creep: Strict phase definitions, change control process, defer non-critical features

- Resource constraints: Cross-train team members, consider external contractors for specialized tasks

## Dependencies Map

Phase 1 (Tag Infrastructure)
     Phase 2 (Content Migration)
     Phase 3 (Directory Integration)
     Phase 5 (Main Navigation)
          Phase 6 (Search & Discovery)

Phase 3 (Directory Integration)
     Phase 4 (Platform Sections)

All Phases  Phase 7 (Launch)

## Current Status Summary

Active Phase: Phase 1 - Tag Infrastructure (IN PROGRESS) Completed: Tag taxonomy + database schema specification (sql/schema.sql) Next Step: Hand off schema to site developer for implementation Overall Progress: ~40% (Phase 1 specification complete) Estimated Completion: 12 weeks from developer implementation start Blockers: None Shared Dependencies: Content-Pipeline uses same tag taxonomy schema aligned

## Session Log

### 2026-01-25: Database Schema Specification

- Created sql/schema.sql comprehensive database specification for site developer

- Tables: tags, articles, article_tags, companies, company_tags, related_content

- Aligned with Content-Pipeline’s platform_tags table structure

- Clarified scope: we provide specs, site developer implements

### 2026-01-25: Cross-Section Content Discovery Architecture

- Designed layered widget strategy (Latest vs Related by page depth)

- Created /OnlyiGaming/tags/rules/cross-section-discovery.md

- Updated Phase 4.7 and Phase 6.5 with pre-computed semantic similarity implementation

- Key architecture decision: AI embeddings on publish, fast lookup on page load