# Plasmic Integration Roadmap

Last Updated: 2026-01-25 Project Status: Design System Setup Awaiting Developer Token Import Scope: Website frontend for onlyigaming.com (News Section MVP)

## Code Ownership Note

IMPORTANT: This project provides specifications and guidance for the site developer. Claude Code does NOT write production Plasmic code only documentation, research, and specifications.

See: GLOBAL_AGENT_INSTRUCTIONS.md Section 8 (Code Ownership Boundaries)

## Current State

Phase: Design System Setup Status: Developer has instructions, awaiting token import from Figma Blocker: None

What Exists: - OnlyiGaming Design System project created in Plasmic (blank) - Design System Setup Guide created (docs/Design-System-Setup-Guide.md) - Background research completed (research/)

What’s Next: - Developer imports style tokens from Figma into Plasmic - Test tokens in sample components - Build reusable components - News Section MVP implementation

## Phase 1: Design System Foundation

Status: IN PROGRESS | Owner: Site Developer

### Tasks

- 1.1: Import style tokens from Figma

  - Colors (brand, semantic, UI)

  - Font sizes (typography scale)

  - Line heights

  - Opacity values

  - Spacing (paddings, margins, dimensions)

  - Font families

- 1.2: Test tokens in sample components

  - Create test components using tokens

  - Verify responsive behavior

  - Validate across breakpoints

- 1.3: Document token naming conventions

  - Align with Figma naming

  - Create reference guide for team

## Phase 2: Component Library

Status: Not Started | Dependencies: Phase 1

### Tasks

- 2.1: Build core UI components

  - Buttons (primary, secondary, ghost)

  - Cards (news card, company card)

  - Navigation elements

  - Form elements

- 2.2: Build layout components

  - Page layouts

  - Grid systems

  - Responsive containers

- 2.3: Build content components

  - Article previews

  - Tag displays

  - Author bylines

## Phase 3: News Section MVP

Status: Not Started | Dependencies: Phase 2

### Tasks

- 3.1: News listing page

  - Article cards with tags

  - Filtering by tag

  - Pagination

- 3.2: News article page

  - Article content display

  - Related articles sidebar (uses tag system)

  - Author information

- 3.3: Tag-based navigation

  - Tag filter UI

  - Tag landing pages

  - Cross-section links

## Integration Points

### Tag System

- News Section uses tags from /OnlyiGaming/tags/

- Related content widgets use pre-computed semantic similarity

- See: News-Section/ROADMAP.md for tag architecture

### Content Pipeline

- News content may be generated via Content-Pipeline

- Article data flows from pipeline to Plasmic pages

- See: Content-Pipeline/ROADMAP.md for content generation

## Documentation

| Document | Location | Purpose |
| --- | --- | --- |
| Design System Setup Guide | docs/Design-System-Setup-Guide.md | Developer instructions for Plasmic token setup |
| Strategy & Goals | docs/01-OnlyiGaming-Strategy-and-Goals_4.docx | Project strategy |
| Solution Research | docs/02-Solution-Research.docx | Technology evaluation |
| Technical Comparison | docs/03-Technical-Comparison.docx | Platform comparison |
| Simplified Design System | docs/04-Simplified-Design-System.docx | Design system approach |
| Background Research | research/plasmic_background research.docx | Initial research |

## Session Log

### 2026-01-25: Design System Setup Guide Added

- Created docs/Design-System-Setup-Guide.md from developer PDF

- Documents style token setup process in Plasmic

- Covers: colors, font sizes, line height, opacity, spacing, font family

- Links to Plasmic documentation for tokens, presets, variants, components

Document Owner: Site Developer (implementation) / Claude Code (specifications)