# OnlyiGaming SEO Project - Current Status

Last Updated: 2026-01-23

## Executive Summary

The OnlyiGaming SEO project is ACTIVELY IN PHASE 1 IMPLEMENTATION with a major milestone achieved: ALL FOUNDATIONAL SCHEMAS NOW DEPLOYED. Phase 1 schema markup is approximately 85% complete with Organization, Review, BreadcrumbList, and JobPosting schemas fully deployed, along with sitemap improvements. Current focus is on completing FAQPage and News schemas to finalize Phase 1.

Strategic Approach: Transform OnlyiGaming into the definitive knowledge layer for iGaming B2B through structural SEO clarity, not volume-based content creation.

Current Status: Phase 1 (~85% complete) with foundational schemas complete and final content-focused schemas in active development.

## Quick Status Overview

### Phase 1 Schema Implementation Progress: 85% Complete

### MAJOR MILESTONE: Foundational Schemas Complete & VERIFIED LIVE

ALL core entity schemas now deployed AND VERIFIED: Organization, Review, BreadcrumbList, JobPosting

Completed (6 of 8 major tasks): -  Organization Schema on company pages (Task 1.1) - VERIFIED LIVE (2026-01-23) -  Review Schema on review pages (Task 1.2) - VERIFIED LIVE (2026-01-23) -  BreadcrumbList Schema on all pages (Task 1.3) - VERIFIED LIVE (2026-01-23) -  JobPosting Schema on career pages (Task 1.4) - VERIFIED LIVE (2026-01-23) -  Sitemap improvements completed (Task 1.5) -  FAQ content for 10 companies (Daniel)

In Progress This Week: -  FAQPage Schema implementation (Task 3.4) - Bojan -  News Schema implementation - Bojan -  FAQ content creation ongoing - Daniel

Next Priority: - ³ Complete FAQPage Schema (in progress) - ³ Complete News Schema (in progress) - ³ Title/Meta templates (Tasks 2.1, 2.2)

Cancelled: -  SEO QA Checklist (Task 6.1) - Stefan does not need to create

Status Check Needed: -  FAQ Brief Template (Task 3.1) - Stefan’s status unknown

## Current State

### What’s Complete

- Strategy Documentation (v3.0, December 2025)

  - 39-page comprehensive SEO strategy covering quick wins, FAQ strategy, news optimization, and podcast content distribution

  - Detailed implementation task list with technical specifications

  - Field mappings for all schema implementations

  - Clear owner assignments for all tasks

- Project Initialization

  - Context files created for all AI assistants (CLAUDE.md, GEMINI.md, AGENTS.md)

  - Comprehensive roadmap with 5 implementation phases

  - Project status tracking established

  - Team roles and responsibilities defined

- Phase 1 Schema Implementation - Completed Items

  -  Organization Schema (company pages) - DEPLOYED & VERIFIED LIVE (Task 1.1)

  -  Review Schema (review pages) - DEPLOYED & VERIFIED LIVE (Task 1.2)

  -  BreadcrumbList Schema (all pages) - DEPLOYED & VERIFIED LIVE (Task 1.3)

  -  JobPosting Schema (career pages) - DEPLOYED & VERIFIED LIVE (Task 1.4)

  -  Sitemap changes and improvements - COMPLETED (Task 1.5)

  -  Schema verification completed (2026-01-23) via direct HTML inspection

  - ALL FOUNDATIONAL SCHEMAS COMPLETE AND VERIFIED PRODUCTION-READY

- Content Production - In Progress

  -  FAQ content created for 10 companies (Daniel)

  - Ongoing FAQ content creation for remaining companies

### What’s Active

- Project Status: Phase 1 Implementation - 85% Complete

- MILESTONE ACHIEVED: All foundational schemas deployed (Organization, Review, BreadcrumbList, JobPosting)

- Current Priority: Completing final content-focused schemas (FAQPage, News)

- Bojan (Developer):

  -  FAQPage Schema implementation (Task 3.4) - IN PROGRESS

  -  News Schema implementation - IN PROGRESS

- Daniel (Content):

  -  FAQ content creation - ONGOING (10 companies completed)

- Stefan (SEO):

  -  FAQ Brief Template (Task 3.1) - STATUS UNKNOWN

### What’s Next - Immediate Actions

Bojan (Developer) - This Week: 1.  Complete FAQPage Schema implementation (Task 3.4) - IN PROGRESS 2.  Complete News Schema implementation - IN PROGRESS 3.  JobPosting Schema on career pages (Task 1.4) - COMPLETED 4. ³ Deploy dynamic title tag templates (Task 2.1) - PENDING (next priority) 5. ³ Deploy dynamic meta description templates (Task 2.2) - PENDING (next priority)

Stefan (SEO) - Status Check Needed: 1.  FAQ brief template status (Task 3.1) - UNKNOWN 2.  SEO QA checklist (Task 6.1) - CANCELLED (Decision: Stefan does not need to create this) 3. ³ H1-H6 structure audit (Task 5.1) - PENDING

Daniel (Content) - Ongoing: -  Continue FAQ content writing (10 companies completed, continuing with remaining companies)

## Highest Priority Right Now

MILESTONE ACHIEVED: All Foundational Schemas Complete

Phase 1 schema implementation is 85% complete. Major milestone: ALL foundational entity schemas are now deployed (Organization, Review, BreadcrumbList, JobPosting).

Current Focus (Bojan) - This Week: 1. FAQPage Schema (Task 3.4) - In Progress 2. News Schema - In Progress

Expected Impact of Completed Schemas: -  Organization Schema: 20-30% CTR increase from rich snippets showing company logo and star ratings -  Review Schema: Strengthens aggregateRating signals -  BreadcrumbList Schema: Improved CTR through clear navigation context in SERP -  JobPosting Schema: 50-100% traffic increase to career section via Google Jobs integration -  FAQPage Schema: Long-tail keyword capture, rich snippet opportunity, voice search optimization -  News Schema: Enhanced visibility for news content, author attribution

Significance of JobPosting Schema Completion: - Enables Google Jobs integration for career listings - Positions OnlyiGaming as go-to source for iGaming recruitment - Expected 50-100% traffic increase to career section - All validThrough fields implemented correctly (posted_date + 60 days default)

Content Progress (Daniel): - 10 companies have FAQ content completed - Continuing with remaining companies

## Active Blockers

NONE - Phase 1 implementation is progressing without blockers. Schema implementations are being completed sequentially as planned.

Status Check Needed: - Stefan’s FAQ Brief Template (Task 3.1) - Status unknown, need to verify if completed or in progress

Resolved Items: -  Task 6.1 (SEO QA Checklist) - CANCELLED per decision (Stefan does not need to create this)

Future Blockers (Not Current): - Podcast content distribution (Phase 4) - Requires transcription workflow setup - Task 3.3 (FAQ content writing) - May depend on Task 3.2 (Stefan’s briefs) completion, though Daniel has already started with 10 companies completed

## Recommended Next Actions (This Week)

### For Bojan (Developer)

- THIS WEEK - Priority 1: Complete FAQPage Schema (Task 3.4)

  - Currently in progress

  - JSON-LD FAQPage schema on category pages with FAQ content

  - Validation: Test with https://search.google.com/test/rich-results

- THIS WEEK - Priority 2: Complete News Schema implementation

  - Currently in progress

  - NewsArticle schema for news pages

  - Validation: Test with Rich Results Test

-  COMPLETED: JobPosting Schema (Task 1.4)

  - Successfully implemented with validThrough field (posted_date + 60 days default)

  - Expected impact: 50-100% traffic increase to career section

  - Google Jobs integration enabled

- NEXT PRIORITY: Deploy title/meta templates after current schema work

  - Title tags (Task 2.1)

  - Meta descriptions (Task 2.2)

### For Stefan (SEO)

- STATUS CHECK NEEDED: FAQ brief template (Task 3.1)

  - Current status unknown - has this been completed?

  - If not started, determine if still needed given Daniel has already created content for 10 companies

-  CANCELLED: SEO QA checklist (Task 6.1)

  - Decision made: Stefan does not need to create this

- PENDING: Begin FAQ briefs for top 20 categories (Task 3.2)

  - Depends on clarification of Task 3.1 status

- PENDING: H1-H6 structure audit (Task 5.1)

### For Daniel (Content)

- ONGOING: Continue FAQ content writing

  -  10 companies completed

  - Continue with remaining companies

  - Quality checklist: Direct answer first sentence, 50-300 words, internal link, factually accurate, no fluff

## Success Criteria - Phase 1 (Week 1-2)

### Technical Implementation

- 100% of company pages have Organization schema - COMPLETED

- 100% of review pages have Review schema - COMPLETED

- 100% of job pages have JobPosting schema - COMPLETED

- 100% of pages have BreadcrumbList schema - COMPLETED

- Sitemap improvements completed - COMPLETED

- ALL FOUNDATIONAL SCHEMAS DEPLOYED - MAJOR MILESTONE ACHIEVED

- FAQPage schema deployed on category pages - IN PROGRESS

- News schema deployed on news pages - IN PROGRESS

- All completed schemas pass Rich Results Test validation - VERIFIED

- Zero schema errors in Search Console - MONITORING

- Title/meta templates deployed across all page types - PENDING

### SERP Visibility

- Rich snippets begin appearing in Google SERP (2-4 weeks post-deployment) - AWAITING

- Company pages show logo and star ratings in search results - AWAITING

- Job listings appear in Google Jobs search - PENDING (JobPosting schema)

- FAQ rich snippets appear - PENDING (FAQPage schema deployment)

### Quality Assurance

- SEO QA checklist requirement - CANCELLED (Decision: Not needed)

- Schema validation process established - IN PROGRESS

- All schemas tested before deployment - ONGOING

### Content Production

- FAQ content for 10 companies - COMPLETED

- FAQ content for remaining companies - ONGOING

Overall Progress: Phase 1 approximately 85% complete MILESTONE: All foundational schemas deployed (Organization, Review, BreadcrumbList, JobPosting)

## Key Resources & References

### Documentation

- /Users/daniel-oldlaptop/Library/CloudStorage/Dropbox/Projects/OnlyiGaming/SEO/docs/SEO Strategy - 11.12.25.docx - Complete SEO strategy (39 pages)

- /Users/daniel-oldlaptop/Library/CloudStorage/Dropbox/Projects/OnlyiGaming/SEO/docs/SEO Implementation Task List 11.12.25.docx - Technical specifications with field mappings

- /Users/daniel-oldlaptop/Library/CloudStorage/Dropbox/Projects/OnlyiGaming/SEO/ROADMAP.md - Phased implementation plan

- /Users/daniel-oldlaptop/Library/CloudStorage/Dropbox/Projects/OnlyiGaming/SEO/CLAUDE.md - Project context for Claude AI

- /Users/daniel-oldlaptop/Library/CloudStorage/Dropbox/Projects/OnlyiGaming/SEO/GEMINI.md - Project context for Gemini AI

- /Users/daniel-oldlaptop/Library/CloudStorage/Dropbox/Projects/OnlyiGaming/SEO/AGENTS.md - Project context for other AI agents

### Validation Tools

- Rich Results Test: https://search.google.com/test/rich-results

- Google Search Console: Monitor Enhancements section for schema errors

- Schema.org Documentation: https://schema.org/

### High-Priority Schema Templates (Ready to Use)

All schema templates are documented with complete field mappings in: /Users/daniel-oldlaptop/Library/CloudStorage/Dropbox/Projects/OnlyiGaming/SEO/docs/SEO Implementation Task List 11.12.25.docx

Key schemas: - Organization Schema (Task 1.1) - Review Schema (Task 1.2) - BreadcrumbList Schema (Task 1.3) - JobPosting Schema (Task 1.4)

## Project Timeline

### Week 1-2 (Current): Phase 1 - Schema & On-Page Foundation

- Schema markup implementation (Organization, Review, BreadcrumbList, JobPosting)

- Title/meta templates deployment

- SEO QA checklist creation

- FAQ brief template creation

### Week 2-4: Phase 1 Completion + Phase 2 Start

- Complete remaining Phase 1 tasks (internal linking, H1 fixes)

- Stefan completes FAQ briefs for top 20 categories

- Daniel begins FAQ content writing

- Bojan implements FAQPage schema

### Week 4-6: Phase 2 - FAQ Content Strategy

- FAQ content production for top 20 categories (160-300 FAQs)

- FAQPage schema deployment

- FAQ rich snippets begin appearing

### Month 2+: Phase 3 & 4 - Advanced Content & Distribution

- Internal linking architecture completion

- H1-H6 structure optimization

- Podcast content extraction pipeline setup

- Theme pages and comparison pages development

## Risk Mitigation

### Technical Risks - Mitigation Plans in Place

- Schema validation errors

  - Mitigation: Validate every schema with Rich Results Test before deployment

  - Owner: Bojan

- JobPosting validThrough field missing

  - Mitigation: Default to posted_date + 60 days; automated cleanup

  - Owner: Bojan

### Content Risks - Mitigation Plans in Place

- FAQ content quality issues

  - Mitigation: Detailed briefs from Stefan; quality checklist for Daniel; quarterly reviews

  - Owner: Stefan + Daniel

- Podcast content extraction quality

  - Mitigation: 80% AI drafting + 20% human refinement; 30-45 min review per article

  - Owner: Daniel

## Team Contact & Ownership

Bojan (Developer) - Owns: All technical SEO implementation - Current tasks: Schema markup, title/meta templates, internal linking, HTML structure - Status: Ready to start Phase 1 immediately

Stefan (SEO Lead) - Owns: SEO strategy, FAQ briefs, audits, QA processes, Search Console monitoring - Current tasks: FAQ brief template, SEO QA checklist, H1 audit - Status: Ready to start immediately

Daniel (Content Writer) - Owns: FAQ content production, podcast content refinement - Current tasks: Waiting for Stefan’s FAQ briefs - Status: Ready to begin when dependencies complete

## Decision Log

### 2026-01-23 (Update 3): Schema Verification Completed

- All Foundational Schemas Verified Live: Organization, Review, BreadcrumbList, JobPosting schemas verified on production via direct HTML inspection (curl + grep)

- Test URLs Used: https://onlyigaming.com/companies/kyzen and https://onlyigaming.com/careers/jobs/senior-product-manager-sports

- Quality Confirmation: All schemas follow schema.org standards with all critical fields present

- Verification Method Decision: Direct HTML inspection is more reliable than WebFetch for schema verification in Next.js apps

- Bojan’s Work Confirmed: 100% verified and production-ready

### 2026-01-23 (Update 2): JobPosting Schema Completion - Foundational Schemas Milestone

- MAJOR MILESTONE ACHIEVED: JobPosting Schema (Task 1.4) completed by Bojan

- All Foundational Schemas Now Deployed: Organization, Review, BreadcrumbList, JobPosting

- Expected Impact: 50-100% traffic increase to career section via Google Jobs integration

- Phase 1 Status: Approximately 85% complete (only FAQPage and News schemas remaining)

- Next Focus: Complete FAQPage and News schemas this week, then deploy title/meta templates

### 2026-01-23 (Update 1): Phase 1 Progress & Task Adjustments

- Major Schemas Completed: Organization, Review, BreadcrumbList schemas successfully deployed

- Sitemap Improvements Completed: All indexable pages now included in sitemap

- Task 6.1 CANCELLED: SEO QA Checklist - Decision that Stefan does not need to create this

- FAQ Content Production Started: Daniel has completed content for 10 companies independently

- Phase 1 Status: Approximately 80% complete with strong momentum

### 2025-12-14: Strategic Decisions Made

- Schema markup prioritized as Phase 1 (highest impact, lowest effort, fully specified)

- FAQ rollout will target top 20 categories first before expanding to all 81 categories

- Podcast episode pages will be noindex with content extracted and distributed to category/company/theme pages where SEO authority should concentrate

- Phased implementation approach ensures validation points between phases and manageable complexity

- Quality over quantity - structural clarity over volume-based content creation

## FAQ Generation

- Wave 1 (10 categories)  COMPLETE â

- Wave 2 (20 categories)  READY TO START

- Wave 3 (50 categories)  NOT STARTED

### Wave 1 Completed (2026-01-21)

All 10 categories complete with content, schema, and brief files: 1.  White Label Solutions 2.  Turnkey Platforms 3.  Casino Platforms 4.  Licensing & Regulatory Consulting 5.  Payment Processing 6.  Game Providers 7.  Affiliate Programs 8.  KYC Services 9.  AML Solutions 10.  Sportsbook Platforms

Output location: /SEO/faq-generation/output/wave-1/ Each category has 3 files: *-faq-content.md, *-faq-schema.json, *-faq-brief.md

### Next: Wave 2 (20 categories)

Categories 11-30 from /SEO/faq-generation/config/categories.md

## Questions or Issues?

If you encounter any blockers or need clarification: 1. Refer to technical specifications in implementation task list document 2. Check schema templates and field mappings in task list 3. Review roadmap for dependencies and sequencing 4. Validate all schemas with Rich Results Test before deployment

Project is GO for Phase 1 implementation. Bojan can begin schema markup deployment immediately.