# OnlyiGaming SEO - Quick Start Guide

## For Bojan (Developer) - START HERE

### You Can Start RIGHT NOW - No Blockers

Phase 1 Priority Tasks (Week 1-2):

- Schema Markup Implementation  COMPLETED & VERIFIED (2026-01-23)

  - Task 1.1: Organization Schema on company pages  VERIFIED LIVE

  - Task 1.2: Review Schema on company pages  VERIFIED LIVE

  - Task 1.3: BreadcrumbList Schema on all pages  VERIFIED LIVE

  - Task 1.4: JobPosting Schema on career pages  VERIFIED LIVE

- Verification Results:

  - All schemas validated on production (onlyigaming.com)

  - Test URLs: /companies/kyzen, /careers/jobs/senior-product-manager-sports

  - Verification method: Direct curl + grep (more reliable than WebFetch)

  - All JSON-LD properly formatted and rendering correctly

- Title & Meta Templates (Quick Win)

  - Task 2.1: Dynamic title tags

  - Task 2.2: Dynamic meta descriptions

- Templates provided for: Company pages, category pages, career hub, job pages

- Validation (Critical)

  - Test all schemas: https://search.google.com/test/rich-results

  - Monitor: Google Search Console > Enhancements

  - Check: Manual SERP appearance

Expected Impact: - 20-30% CTR increase from rich snippets - 50-100% career traffic increase from Google Jobs - Rich snippets within 2-4 weeks of deployment

## For Stefan (SEO) - START HERE

### You Can Start RIGHT NOW - No Blockers

Phase 1 Priority Tasks (Week 1-2):

- Task 3.1: Create FAQ Brief Template

  - Required components: Category name/ID, keywords, competitor analysis, 8-15 questions, answer guidance, themes, internal links

  - Deliver to: Daniel

  - Timeline: This week

- Task 6.1: Create SEO QA Checklist

  - Pre-launch checklist (before pages go live)

  - Weekly monitoring checklist (Search Console)

  - Monthly review checklist (rankings, traffic)

- Task 5.1: Begin H1-H6 Structure Audit

  - Document: Missing H1s, multiple H1s, level skips, non-semantic usage

  - Deliver: Issues spreadsheet to Bojan

Next Week:

- Task 3.2: Complete FAQ Briefs for Top 20 Categories

  - Priority order documented in ROADMAP.md

  - Start with: Casino Platform Providers, Game Developers, Sports Betting, Payment Solutions

## For Daniel (Content) - STANDBY

### Waiting for Dependencies

Your Next Task:

Task 3.3: Write FAQ Content - Depends on: Stefan completing Task 3.2 (FAQ briefs for top 20 categories) - Timeline: Weeks 2-4

Quality Checklist (Use This): - [ ] Direct answer in first sentence - [ ] 50-300 words per answer - [ ] At least 1 internal link - [ ] Factually accurate - [ ] No fluff or filler - [ ] Natural keyword usage (not stuffed)

Expected Output: - 160-300 FAQs for top 20 categories - Each category: 8-15 FAQs - Review quarterly based on Search Console data

## Project Structure Overview

/SEO/
ââ docs/
   âââ SEO Strategy - 11.12.25.docx          [39-page comprehensive strategy]
   âââ SEO Implementation Task List 11.12.25.docx  [Technical specifications]
ââ ROADMAP.md                                 [5-phase implementation plan]
ââ PROJECT_STATUS.md                          [Current state & next actions]
ââ QUICK_START.md                             [This file - quick reference]
ââ CLAUDE.md                                  [Claude AI context]
ââ GEMINI.md                                  [Gemini AI context]
ââ AGENTS.md                                  [Generic AI context]

## File Locations (Absolute Paths)

Strategy Documents: - SEO Strategy: /Users/daniel-oldlaptop/Library/CloudStorage/Dropbox/Projects/OnlyiGaming/SEO/docs/SEO Strategy - 11.12.25.docx - Task List: /Users/daniel-oldlaptop/Library/CloudStorage/Dropbox/Projects/OnlyiGaming/SEO/docs/SEO Implementation Task List 11.12.25.docx

Project Management: - Roadmap: /Users/daniel-oldlaptop/Library/CloudStorage/Dropbox/Projects/OnlyiGaming/SEO/ROADMAP.md - Status: /Users/daniel-oldlaptop/Library/CloudStorage/Dropbox/Projects/OnlyiGaming/SEO/PROJECT_STATUS.md - Quick Start: /Users/daniel-oldlaptop/Library/CloudStorage/Dropbox/Projects/OnlyiGaming/SEO/QUICK_START.md

AI Context Files: - Claude: /Users/daniel-oldlaptop/Library/CloudStorage/Dropbox/Projects/OnlyiGaming/SEO/CLAUDE.md - Gemini: /Users/daniel-oldlaptop/Library/CloudStorage/Dropbox/Projects/OnlyiGaming/SEO/GEMINI.md - Agents: /Users/daniel-oldlaptop/Library/CloudStorage/Dropbox/Projects/OnlyiGaming/SEO/AGENTS.md

## Key Resources

Validation Tools: - Rich Results Test: https://search.google.com/test/rich-results - Schema.org Docs: https://schema.org/ - Google Search Console: (Monitor Enhancements section)

Schema Templates: All templates with field mappings in Task List document: - Organization Schema (Task 1.1) - Company pages - Review Schema (Task 1.2) - Individual reviews - BreadcrumbList Schema (Task 1.3) - All pages - JobPosting Schema (Task 1.4) - Career pages - FAQPage Schema (Task 3.4) - Category pages with FAQs

## Critical Implementation Notes

### For Bojan - IMPORTANT

JobPosting Schema: - validThrough field is REQUIRED - Google penalizes missing or expired dates - If source doesn’t provide expiry: Use posted_date + 60 days - Set up automated cleanup for expired jobs

Schema Validation: - Test EVERY schema with Rich Results Test before deployment - Monitor Search Console > Enhancements for errors - Fix errors immediately to maintain SERP visibility

Title Tag Limits: - 50-60 characters maximum - Truncate if needed to stay within limit

Meta Description Limits: - 150-160 characters maximum

## Success Metrics - Phase 1

Week 1-2 Completion Criteria: - [x] All company pages have Organization schema  VERIFIED (2026-01-23) - [x] All review pages have Review schema  VERIFIED (2026-01-23) - [x] All job pages have JobPosting schema  VERIFIED (2026-01-23) - [x] All pages have BreadcrumbList schema  VERIFIED (2026-01-23) - [ ] 100% schemas pass Rich Results Test (NEXT: Run validation test) - [ ] Zero schema errors in Search Console (NEXT: Monitor) - [ ] Title/meta templates deployed (Task 2.1-2.2 pending)

2-4 Weeks Post-Deployment: - [ ] Rich snippets appear in SERP (Monitoring required) - [ ] Company pages show logos and ratings (Monitoring required) - [ ] Jobs appear in Google Jobs search (Monitoring required)

## FAQ - Common Questions

Q: Where are the technical specs for schema implementation? A: /docs/SEO Implementation Task List 11.12.25.docx - Tasks 1.1-1.4 have complete JSON-LD templates and field mappings

Q: What if I find a blocker or issue? A: Document it in PROJECT_STATUS.md under “Active Blockers” section and notify the team

Q: How do I validate schemas? A: Use https://search.google.com/test/rich-results - paste page URL or code snippet

Q: What order should tasks be done? A: Follow priority order in ROADMAP.md - Phase 1 tasks can be done in parallel

Q: When will we see results? A: Rich snippets typically appear 2-4 weeks after deployment if schemas validate correctly

## Contact & Ownership

Technical Implementation: Bojan (Developer) SEO Strategy & Audits: Stefan (SEO Lead) Content Production: Daniel (Content Writer)

## Decision Authority

SEO Strategy Decisions: Stefan Content Quality Decisions: Stefan + Daniel (jointly) Technical Implementation Decisions: Bojan (with SEO review by Stefan before deployment)

## Next Steps Summary

- Bojan:  Schema implementation COMPLETE (Tasks 1.1-1.4 verified live 2026-01-23)

- Bojan: NEXT: Implement title/meta templates (Tasks 2.1-2.2)

- Stefan: Run Rich Results Test validation on all schema types

- Stefan: Monitor Search Console > Enhancements for schema errors

- Stefan: Create FAQ brief template (Task 3.1)

- Stefan: Create SEO QA checklist (Task 6.1)

- Daniel: Standby for FAQ briefs from Stefan

Project Status: GREEN - Phase 1 Schema Tasks COMPLETE, moving to title/meta optimization