# Project Status: Universal Content Intelligence Platform

Last Updated: 2026-01-26 Status: SQL Migration Complete Dashboard Step 0 UI Debugging Needed Strategic Direction: Entity-based pipeline with per-step isolation

## Executive Summary

The Universal Content Intelligence Platform has completed its infrastructure phase and simplified its database schema for MVP. The platform processes entities (companies, topics) through an 11-step pipeline where each step downloads from the previous step, processes, and uploads results.

MVP Focus: Get the pipeline working end-to-end for company profiles. Defer advanced features.

## Deferred to Future Phases

The following features were discussed and explicitly deferred to keep MVP simple:

| Feature | Why Deferred | When to Add |
| --- | --- | --- |
| Tag-based organization | Tags are primarily for frontend (News-Section) user experience search, browse, suggestions. Content-Pipeline just needs to CREATE content, not organize it for discovery. | Phase 2: When publishing to News-Section, tags will be applied. Tag tables (platform_tags, content_tags) live in News-Section database, not here. |
| Cross-project content reuse | “Scrape once, reuse everywhere” adds complexity (versioning, staleness, conflict resolution). Unproven benefit for MVP. | Phase 2: If we find ourselves re-scraping the same URLs, add a shared scraped_content cache table with freshness checks. |
| Universal content_items table | One table for all content types adds query complexity. MVP only needs company profiles. | Phase 2: Consider consolidation when adding news articles and podcasts. |

Tag Source of Truth: /OnlyiGaming/tags/ These definitions will be used by News-Section for frontend organization. Content-Pipeline outputs a tags[] array on generated content that News-Section will interpret.

Strategic Principle: This is a general-purpose content intelligence and creation system NOT a company profile tool. Company profiles are only the first configured use case.

Business Needs: 1. News site: Needs new content + continuous updates (HIGH PRIORITY) 2. Podcast/media pages: Need to be built with content (HIGH PRIORITY) 3. Company profiles: Improve existing 1,400 profiles (one use case among many) 4. Registration self-service: Frontend tool for new companies to create profiles

## MVP Database Schema (6 Tables)

### Design Principles

- Entity-level granularity: Each company/topic tracked separately through each step

- Step isolation: Each step downloads from previous, processes, uploads to next

- Entity snapshots: Runs freeze entity state to prevent mid-run corruption

- Bulk data separation: Large content in dedicated tables, not JSONB blobs

- Observability built-in: Duration, retry count, worker tracking on every stage

### Core Tables

-- 1. ENTITIES: Companies, topics, persons being processed
CREATE TABLE entities (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  entity_type TEXT NOT NULL,  -- 'company', 'topic', 'person'
  name TEXT NOT NULL,
  metadata JSONB DEFAULT '{}',
  created_at TIMESTAMPTZ DEFAULT NOW(),
  updated_at TIMESTAMPTZ DEFAULT NOW()
);

-- 2. PROJECTS: Batch job definitions
CREATE TABLE projects (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  name TEXT NOT NULL,
  project_type TEXT NOT NULL,  -- 'company_profile', 'news_article', 'podcast_page'
  config JSONB DEFAULT '{}',   -- batch_size, concurrency, template overrides
  status TEXT DEFAULT 'created',
  created_at TIMESTAMPTZ DEFAULT NOW(),
  updated_at TIMESTAMPTZ DEFAULT NOW(),
  CONSTRAINT valid_project_status CHECK (status IN ('created', 'running', 'completed', 'failed', 'paused'))
);

-- 3. PIPELINE_RUNS: One execution of a project
CREATE TABLE pipeline_runs (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  project_id UUID REFERENCES projects(id) ON DELETE CASCADE,
  status TEXT DEFAULT 'pending',
  entities_total INTEGER DEFAULT 0,
  entities_completed INTEGER DEFAULT 0,
  entities_failed INTEGER DEFAULT 0,
  started_at TIMESTAMPTZ,
  completed_at TIMESTAMPTZ,
  error JSONB,
  created_at TIMESTAMPTZ DEFAULT NOW(),
  CONSTRAINT valid_run_status CHECK (status IN ('pending', 'running', 'completed', 'failed', 'paused'))
);

-- 4. RUN_ENTITIES: Snapshot of entities for this run (prevents mid-run corruption)
CREATE TABLE run_entities (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  run_id UUID REFERENCES pipeline_runs(id) ON DELETE CASCADE,
  entity_id UUID REFERENCES entities(id),
  entity_snapshot JSONB NOT NULL,  -- frozen copy of entity at run start
  processing_order INTEGER DEFAULT 0,
  priority INTEGER DEFAULT 0,
  status TEXT DEFAULT 'pending',  -- tracks this entity's overall progress
  created_at TIMESTAMPTZ DEFAULT NOW(),
  UNIQUE(run_id, entity_id),
  CONSTRAINT valid_entity_status CHECK (status IN ('pending', 'running', 'completed', 'failed', 'skipped'))
);

-- 5. PIPELINE_STAGES: Per-entity, per-step outputs (THE UPLOAD/DOWNLOAD TABLE)
CREATE TABLE pipeline_stages (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  run_id UUID REFERENCES pipeline_runs(id) ON DELETE CASCADE,
  run_entity_id UUID REFERENCES run_entities(id) ON DELETE CASCADE,
  stage_index INTEGER NOT NULL,  -- 0-11
  stage_name TEXT NOT NULL,
  status TEXT DEFAULT 'pending',
  output_data JSONB,  -- step results (keep small, use references for bulk data)
  error JSONB,

  -- Observability
  started_at TIMESTAMPTZ,
  completed_at TIMESTAMPTZ,
  duration_ms INTEGER,
  retry_count INTEGER DEFAULT 0,
  worker_id TEXT,
  ai_tokens_used INTEGER DEFAULT 0,

  created_at TIMESTAMPTZ DEFAULT NOW(),
  UNIQUE(run_id, run_entity_id, stage_index),
  CONSTRAINT valid_stage_index CHECK (stage_index BETWEEN 0 AND 11),
  CONSTRAINT valid_stage_status CHECK (status IN ('pending', 'running', 'completed', 'failed', 'skipped'))
);

CREATE INDEX idx_stages_run_entity ON pipeline_stages(run_id, run_entity_id, stage_index);
CREATE INDEX idx_stages_status ON pipeline_stages(status) WHERE status = 'failed';

-- 6. GENERATED_CONTENT: Final outputs ready for News-Section
CREATE TABLE generated_content (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  run_entity_id UUID REFERENCES run_entities(id),
  output_type TEXT NOT NULL,  -- 'company_profile', 'news_article', 'podcast_summary'
  title TEXT,
  data JSONB NOT NULL,  -- the actual content
  tags TEXT[],  -- tags to be interpreted by News-Section
  quality_score DECIMAL,
  generated_at TIMESTAMPTZ DEFAULT NOW(),
  published_at TIMESTAMPTZ,  -- when sent to News-Section
  CONSTRAINT valid_output_type CHECK (output_type IN ('company_profile', 'news_article', 'podcast_summary'))
);

CREATE INDEX idx_content_type ON generated_content(output_type);
CREATE INDEX idx_content_published ON generated_content(published_at) WHERE published_at IS NULL;

### Intermediate Data Tables (for bulk content)

-- Step 2 outputs: URLs discovered per entity
CREATE TABLE discovered_urls (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  run_entity_id UUID REFERENCES run_entities(id) ON DELETE CASCADE,
  url TEXT NOT NULL,
  discovery_method TEXT,  -- 'sitemap', 'navigation', 'seed_expansion', 'search'
  priority INTEGER DEFAULT 0,
  status TEXT DEFAULT 'pending',  -- 'pending', 'scraped', 'filtered', 'failed'
  created_at TIMESTAMPTZ DEFAULT NOW()
);

CREATE INDEX idx_urls_entity ON discovered_urls(run_entity_id, status);

-- Step 4 outputs: Scraped page content (too large for JSONB in pipeline_stages)
CREATE TABLE scraped_pages (
  id UUID PRIMARY KEY DEFAULT gen_random_uuid(),
  run_entity_id UUID REFERENCES run_entities(id) ON DELETE CASCADE,
  discovered_url_id UUID REFERENCES discovered_urls(id),
  url TEXT NOT NULL,
  content_type TEXT,  -- 'html', 'json', 'text'
  raw_content TEXT,  -- actual HTML/content (can be large)
  extracted_data JSONB,  -- structured extraction results
  word_count INTEGER,
  scraped_at TIMESTAMPTZ DEFAULT NOW()
);

CREATE INDEX idx_pages_entity ON scraped_pages(run_entity_id);

### How Steps Use These Tables

STEP 1 (Input):
   Parse CSV/URLs/text
   Create entities
   Create run_entities (snapshots)
   Insert pipeline_stages rows (stage_index=1)

STEP 2 (Discovery):
   SELECT FROM pipeline_stages WHERE stage_index=1 AND run_entity_id=X
   Discover URLs
   INSERT INTO discovered_urls (bulk data)
   INSERT INTO pipeline_stages (stage_index=2, output_data={urls_count: 50})

STEP 3 (Validation):
   SELECT FROM discovered_urls WHERE run_entity_id=X
   Validate, filter bad URLs
   UPDATE discovered_urls SET status='filtered' for bad ones
   INSERT INTO pipeline_stages (stage_index=3, output_data={passed: 30, filtered: 20})

STEP 4 (Extraction):
   SELECT FROM discovered_urls WHERE status='pending'
   Scrape each URL
   INSERT INTO scraped_pages (bulk content)
   INSERT INTO pipeline_stages (stage_index=4)

... continues through STEP 11 ...

STEP 11 (Final):
   Read all processed data
   INSERT INTO generated_content (final output with tags[])
   INSERT INTO pipeline_stages (stage_index=11, status='completed')

### Key Design Decisions

- Entity Snapshots: run_entities.entity_snapshot freezes entity state at run start. Prevents corruption if entity is updated mid-run.

- Bulk Data Separation: Large content (scraped HTML) goes in scraped_pages, not pipeline_stages.output_data. Keeps JSONB small and queries fast.

- Observability Built-in: Every stage tracks duration_ms, retry_count, worker_id, ai_tokens_used for debugging and cost tracking.

- Constraints Enforced: Status enums, stage_index range (0-11), unique constraints prevent bad data.

- Resume/Retry Ready: Query failed entities with SELECT * FROM pipeline_stages WHERE status='failed' and retry individually.

- Timeout Tracking: Per-step timeouts configured in projects.config:

- {
  "timeouts": {
    "step_default_ms": 300000,
    "step_4_scrape_ms": 600000,
    "step_6_generation_ms": 900000
  }
}

- Empty Results Handling: If a step filters 100% of items (e.g., all URLs fail validation), mark entity as skipped with reason in error JSONB, proceed to next entity.

- Duplicate Prevention: Step 1 submodule validates CSV for duplicate names before creating entities. Rejects upload if duplicates found.

## Naming Convention

| Term | Definition | Location |
| --- | --- | --- |
| Step | One of 12 pipeline stages (0-11) | UI, templates |
| Module | Operation code that executes a step | modules/operations/ |
| Phase | Configured group of submodules within a module | config.phases[] |
| Submodule | Single-task unit within a module | modules/submodules/{type}/ |

## Current State

### What’s Done

Infrastructure (COMPLETE): - Hetzner CX22 VPS provisioned (IP: 188.245.110.34) - Ubuntu 24.04.3 LTS, Node.js 20.20.0, Redis 7.0.15 - SSH key authentication working (~/.ssh/hetzner_key) - Core dependencies installed: express, bullmq, @supabase/supabase-js, dotenv, cors, jsdom, xml2js

Schema Design (REDESIGNED FOR MVP): - 6 core tables: entities, projects, pipeline_runs, run_entities, pipeline_stages, generated_content - 2 intermediate tables: discovered_urls, scraped_pages (for bulk data) - Entity-level granularity (each company tracked separately through steps) - Entity snapshots prevent mid-run corruption - Observability built-in (duration, retry_count, worker_id, tokens) - Constraints enforced (status enums, stage_index 0-11, unique keys) - Tags deferred to Phase 2 (frontend concern, not pipeline concern)

Module/Submodule Architecture (IMPLEMENTED): - Discovery module with config-driven cascade phases - Four discovery submodules: sitemap, navigation, seed-expansion, search-google - Dashboard UI with Phase Editor for configuring cascades - Submodule template for creating new submodules

Proof of Concept (Company Profile POC): - Steps 1-2 tested: CSV upload, URL discovery (77 URLs across 6 companies) - NOTE: This was infrastructure testing, not final architecture

### What’s NOT Done

Remaining Work: 1. Create 8 Supabase tables (schema above) DONE 2. Build Express API server DONE 3. Build BullMQ workers DONE (entity-level processing) 4. Connect dashboard to live API 5. Implement step modules (validation, extraction, generation, etc.) 6. (Phase 2) Add tag infrastructure when publishing to News-Section

## Highest Priority: Create Schema & Build Platform

### Step 1: Create Supabase Schema

- Execute SQL above to create all 8 tables (6 core + 2 intermediate)

- Indexes already defined in schema (run_entity, status, etc.)

### Step 2: Express API Server

- Generic project management (POST /api/projects with any project_type)

- Content library endpoints (GET /api/content?tags=DIR-029,NEWS-015)

- Pipeline control (POST /api/projects/:id/start)

- WebSocket for real-time updates

### Step 3: BullMQ Workers

- Dynamic operation loading based on pipeline_templates

- Each operation reads from / writes to content_items

- Tags applied automatically based on operation config

- Progress tracking via WebSocket

### Step 4: Web Dashboard

- Content type selector

- Project creation (news, company, podcast)

- Content library browser (search by tags)

- Real-time pipeline monitoring

## Phase Breakdown

### Phase 1: MVP Platform Foundation

Status: API Complete, Dashboard Connection Next | Priority: P0

| Task | Status | Priority |
| --- | --- | --- |
| 1.0 Server Infrastructure | COMPLETE | P0 |
| 1.1 Schema Design | COMPLETE | P0 |
| 1.2 Create Supabase Tables (8 tables) | COMPLETE | P0 |
| 1.3 Express API Server | COMPLETE | P0 |
| 1.4 BullMQ Workers (Entity-Level) | COMPLETE | P0 |
| 1.5 Web Dashboard (connect to live API) | Not Started | P0 |

### Phase 2: First Content Type (Company Profiles proves platform)

Status: Not Started | Priority: P0

| Task | Status | Dependency |
| --- | --- | --- |
| 2.1 Company Profile pipeline_template | Not Started | Phase 1 |
| 2.2 Company Profile operations | Not Started | 2.1 |
| 2.3 End-to-End test (6 companies) | Not Started | 2.2 |

### Phase 3: News Content Type (Business Need)

Status: Not Started | Priority: P1

### Phase 4: Podcast/Media Content Type (Business Need)

Status: Not Started | Priority: P1

### Phase 5: Registration Self-Service

Status: Not Started | Priority: P2

## Quick Reference

Server Access:

ssh -i ~/.ssh/hetzner_key root@188.245.110.34

Redis: 127.0.0.1:6379 (password: Danne2025)

Supabase: https://fevxvwqjhndetktujeuu.supabase.co

Project Path: /opt/content-pipeline/ (new universal platform)

New Tables: entities, projects, pipeline_runs, run_entities, pipeline_stages, generated_content, discovered_urls, scraped_pages

Legacy Tables (preserve): companies, discovery_links, content_raw, content_json_draft

## Session Log

### Session: 2026-01-26 (Session 2) - SQL Migration & Dashboard Debugging

Accomplished: 1. SQL Migration Completed User ran the templates table migration in Supabase

Known Issues Identified: - Step 0 Dashboard UI Issue Project creation flow not working as expected: - User reports clicking “+ New Project” doesn’t show input fields - The code appears correct but there may be browser caching or Alpine.js initialization issues - Original Step 0 fields (description, project type, tags) were replaced with new project selection UI

Files Modified This Session: - sql/simplify_schema.sql Templates table DDL (user ran this) - services/templateService.js Created - routes/templates.js Created - routes/projects.js Updated for template support - public/index.html Step 0 UI refactored (may need debugging)

Issues to Fix Next Session: 1. Debug Step 0 accordion project name input not appearing when clicking “+ New Project” 2. Check Alpine.js binding or browser cache issues 3. Consider restoring original Step 0 fields if user prefers that design

Updated by: Claude Opus 4.5

### Session: 2026-01-26 (Session 1) - Simplified Project/Template Architecture & Dashboard UI Refactoring

Accomplished:

- Simplified Project/Template Architecture:

  - Created templates table schema (SQL in sql/simplify_schema.sql)

  - Created templateService.js for template CRUD operations

  - Created routes/templates.js for template API endpoints

  - Updated routes/projects.js to support template references and input_data

  - Updated orchestrator.js to accept stagesOverride parameter

- Dashboard UI Refactoring:

  - Removed popup modal for project creation

  - Moved project creation into Step 0 of the accordion:

    - Radio buttons: “New Project” or “Existing Project”

    - New Project: text input + Create button

    - Existing Project: dropdown of existing projects

  - Added showPipelineAccordion state variable for proper view toggling

  - Added createAndSelectProject() and selectProjectById() methods

  - Fixed visibility conditions so project list hides when accordion shows

Files Created: - sql/simplify_schema.sql Templates table DDL - services/templateService.js Template CRUD operations - routes/templates.js Template API endpoints

Files Modified: - routes/projects.js Added template_id and input_data support - services/orchestrator.js Added stagesOverride parameter - server.js Registered templates route - public/index.html Major UI refactoring for project creation flow

Architecture Changes:

| Aspect | Before | After |
| --- | --- | --- |
| Project creation | Popup modal | Inline in Step 0 accordion |
| Template support | None | Projects can reference templates |
| Stage configuration | Fixed in project config | Can be overridden from templates |
| View management | Project list always visible | Project list hides when accordion shows |

Pending Items (User Action Required): 1. Run SQL migration in Supabase SQL Editor to create templates table 2. Hard refresh browser (Ctrl+F5 / Cmd+Shift+R) to see UI changes

Next Session: - Test end-to-end with templates - Add template selector to UI - Implement template-based project creation workflow

Updated by: Claude Opus 4.5

### Session: 2026-01-25 (Late Night) - Express API Server & Entity-Level Workers Complete

Accomplished: - Completed Task 1.3 (Express API Server) and Task 1.4 (BullMQ Workers) - Migrated from old schema (content_items, platform_tags, pipeline_templates) to new entity-level schema - Implemented entity-level job processing (1 job per entity per step, not batch-level)

Files Deleted (obsolete code referencing old schema): - routes/content.js queried content_items - routes/tags.js queried platform_tags - routes/templates.js queried pipeline_templates - services/contentLibrary.js all methods obsolete - services/tagService.js all methods obsolete

Files Created: - services/entityService.js Entity CRUD operations - routes/entities.js Entity API endpoints (GET/POST/PATCH/DELETE) - routes/generated-content.js Content query endpoints with tag filtering

Files Rewritten/Modified: - services/orchestrator.js Complete rewrite for entity-level processing: - startRun(projectId, entityIds) Creates run + run_entities with snapshots + pipeline_stages - queueNextStage(runId, runEntityId, ...) Entity-aware stage chaining - pauseRun(), resumeRun(), retryFailed() Run control methods - failEntity(), updateRunProgress() Entity-level status tracking - workers/stageWorker.js Entity-level job processing: - Receives runEntityId and entitySnapshot in job data - Populates observability columns: duration_ms, retry_count, worker_id, ai_tokens_used - Calls orchestrator.failEntity() on failure (not failRun()) - routes/runs.js Extended with entity endpoints: - GET /api/runs/:id/entities List run_entities with progress - GET /api/runs/:id/entities/:entityId Single entity with all stages - GET /api/runs/:id/stages All stages grouped by entity - PATCH /api/runs/:id Pause/resume ({ action: 'pause'|'resume' }) - POST /api/runs/:id/retry Retry failed entities - GET /api/runs/:id/discovered-urls View discovered URLs - GET /api/runs/:id/scraped-pages View scraped pages - routes/projects.js Updated start logic: - POST /api/projects/:id/start now requires { entityIds: [...] } in body - PATCH /api/projects/:id Update project config/name/status - modules/operations/discovery.js Updated for single-entity processing: - Uses context.runEntityId and context.entitySnapshot - Writes to discovered_urls with run_entity_id (not entity_id) - server.js Route rewiring (removed old, added new)

Architecture Changes:

| Aspect | Old | New |
| --- | --- | --- |
| Job granularity | 1 job per step (batch) | 1 job per entity per step |
| Stage config | pipeline_templates table | projects.config.stages |
| discovered_urls FK | entity_id | run_entity_id |
| Entity state | Not tracked | run_entities.entity_snapshot |
| Observability | None | duration_ms, retry_count, worker_id, ai_tokens_used |
| Failure handling | Fail entire run | Fail single entity, continue others |

API Endpoints Summary:

| Resource | Endpoints |
| --- | --- |
| Entities | GET/POST /api/entities, GET/PATCH/DELETE /api/entities/:id, POST /api/entities/bulk |
| Projects | GET/POST /api/projects, GET/PATCH/DELETE /api/projects/:id, POST /api/projects/:id/start |
| Runs | GET /api/runs, GET/PATCH /api/runs/:id, POST /api/runs/:id/retry |
| Run Entities | GET /api/runs/:id/entities, GET /api/runs/:id/entities/:entityId |
| Run Stages | GET /api/runs/:id/stages, GET /api/runs/:id/discovered-urls, GET /api/runs/:id/scraped-pages |
| Content | GET /api/content, GET/PATCH /api/content/:id, POST/DELETE /api/content/:id/publish |

Next Session: - Deploy to Hetzner server - Connect dashboard to live API - Test end-to-end with real entities

### Session: 2026-01-25 (Night) - Schema Redesign & Database Migration

Accomplished: - Held strategic discussion on database design (universal tags vs. simplified entity-based) - Ran brutal-critic review on proposed schema identified 12 issues - Made key architectural decisions: - Deferred tag-based organization to Phase 2 (frontend concern) - Deferred cross-project content reuse to Phase 2 (unproven benefit) - Added entity snapshots (run_entities) to prevent mid-run corruption - Added bulk data tables (discovered_urls, scraped_pages) to keep JSONB small - Added observability columns (duration_ms, retry_count, worker_id, ai_tokens_used) - Added constraints (status enums, stage_index 0-11, unique keys) - Documented all deferred decisions in “Deferred to Future Phases” section - Created SQL migration scripts: - sql/create_tables.sql fresh schema - sql/clean_slate.sql drop old + create new - sql/migrate_to_new_schema.sql rename old, create new - Executed clean slate migration in Supabase - Verified 8 tables created successfully

Schema Changes (Old New):

| Old Design | New Design |
| --- | --- |
| content_items (universal) | Removed deferred to Phase 2 |
| platform_tags, content_tags | Removed tags as TEXT[] field on output |
| pipeline_stages (batch-level) | pipeline_stages (entity-level with observability) |
| No entity snapshots | run_entities with entity_snapshot JSONB |
| Bulk data in JSONB | discovered_urls, scraped_pages tables |

Tables Created (8 total): 1. entities companies, topics, persons 2. projects batch job definitions 3. pipeline_runs execution tracking 4. run_entities entity snapshots per run 5. pipeline_stages per-entity, per-step outputs 6. generated_content final outputs with tags[] 7. discovered_urls Step 2 bulk output 8. scraped_pages Step 4 bulk content

Key Design Decisions Documented: 1. Entity snapshots prevent mid-run corruption 2. Bulk data separation keeps queries fast 3. Observability built into every stage 4. Constraints enforced at database level 5. Resume/retry ready via status queries 6. Timeout tracking via projects.config 7. Empty results mark entity skipped 8. Duplicate prevention in Step 1 submodule

Next Session: - Task 1.3: Build Express API Server - Task 1.4: Build BullMQ Workers

### Session: 2026-01-25 (Evening) - Dashboard UI Complete: Card-Based Steps + Slide-in Results Panel

Accomplished: - Implemented card-based UI for ALL 12 pipeline steps (0-11) - Created slide-in results panel from left side with smooth animation - Connected all submodule rows to results panel (click to view details) - Added context-aware mock data generator for different submodule types

UI Components Built:

| Step | Cards/Categories Implemented |
| --- | --- |
| 0 - Project Setup | Name, Description, Type, Tags |
| 1 - Input | URLs, CSV Upload, Library Import, API Fetch |
| 2 - Discovery | Sitemap, Navigation, Seed Expansion, Search Google |
| 3 - Validation | Domain Trust, URL Status, Content Type, Robots.txt |
| 4 - Extraction | Cheerio, Playwright, Text Only, Custom |
| 5 - Filtering | Dedup, Too Short, Irrelevant, Language |
| 6 - Generation | AI Models (GPT-4, Claude), Generation Types, Auto-tagging, Output Formats |
| 7 - QA | Accuracy Checks, Structure Checks, Quality Scores, SEO Checks |
| 8 - Routing | Quality-Based, Content-Based, Retry Logic, Loop Triggers |
| 9 - Bundling | Output Formats, Metadata, Audit Trail, Assets |
| 10 - Distribution | CMS, API/Database, Storage, Notifications |
| 11 - Review | Review Actions, Post-approval, Notifications, Archive |

Slide-in Results Panel Features: - Animated slide-in from left (CSS transform + transition) - Backdrop overlay with fade effect - ESC key to close, backdrop click to close - Header: icon, title, subtitle (category + cost) - Status badge (success/warning/error/pending) - Stats grid (result, duration, cost) - Results list with status indicators - Output log section (for verbose results) - Footer with “View full logs” and Close button

Key Decisions: 1. Card-based submodule organization: Each step organizes submodules into logical category cards (e.g., Discovery has “Sources” with sitemap, navigation, etc.) 2. Submodule data structure: { id, name, enabled, cost, description, lastResult } 3. Category data structure: { enabled, label, icon, submodules: [...] } 4. **$root reference pattern**: Nested x-data components access global app state via `$root.openResultsPanel()5. **Event isolation**:@click.stopon checkboxes prevents triggering row click 6. **Group hover states**: Tailwind'sgroupandgroup-hoverfor "View " reveal on hover 7. **Context-aware mock data**:getMockResultItems()` returns different results based on submodule type

Architecture Impact Analysis:

| Area | Impact | Details |
| --- | --- | --- |
| Database | No changes | UI consumes existing schema. The pipeline_stages.output_data JSONB already stores results. Results panel reads this data via API. |
| BullMQ Workers | No changes | Workers write to pipeline_stages.output_data as designed. UI reads via /api/runs/:id endpoint. |
| Hetzner Deployment | No changes | Static files in public/ served by Express. No new dependencies. |
| API Requirements | Needs implementation | UI expects endpoints: GET /api/runs/:id/stages/:stageIndex/results for detailed submodule results. Currently uses mock data. |
| WebSocket | Compatible | Existing WebSocket design broadcasts stage_update events. UI subscribes to these. |

API Endpoint Gap Analysis:

The UI is built to consume these endpoints (currently mocked):

| Endpoint | Status | Purpose |
| --- | --- | --- |
| GET /api/runs/:id | Designed | Run overview with stage list |
| GET /api/runs/:id/stages/:idx | Designed | Stage details with output_data |
| GET /api/runs/:id/stages/:idx/submodules/:name | NEW NEEDED | Individual submodule results for slide-in panel |

Recommendation: Add a submodule_results JSONB column to pipeline_stages OR structure output_data to include per-submodule breakdown:

// Current: output_data structure (works with existing schema)
{
  total: 77,
  stats: { by_submodule: { sitemap: 42, navigation: 35 } },
  submodule_results: {
    sitemap: { items: [...], duration: '1.2s', errors: [] },
    navigation: { items: [...], duration: '0.8s', errors: [] }
  }
}

This is a documentation/API design clarification, not a schema change.

### Session: 2026-01-25 - Module/Submodule Architecture Implementation

Accomplished: - Implemented config-driven discovery module with cascading phases - Created 4 discovery submodules: sitemap, navigation, seed-expansion, search-google - Renamed methods/ directory to submodules/ for consistent terminology - Updated dashboard UI with Phase Editor for configuring submodule cascades - Created SQL schema for pipeline_entities and discovered_urls tables - Updated all documentation to use Step/Module/Phase/Submodule naming convention - Updated: CLAUDE.md, bullmq_architecture_doc.md, Universal_Content_Pipeline_Architecture.md, PROJECT_STATUS.md

Key Decisions: - Step = 12 pipeline stages (0-11) in UI/templates - Module = operation code per step in modules/operations/ - Phase = configured group of submodules (e.g., “cheap_parallel”, “search_fallback”) - Submodule = single-task pure function in modules/submodules/{type}/

Architecture Pattern: - BullMQ orchestrates between steps (queues modules) - Modules execute phases based on config - Phases run submodules (parallel or sequential) - Single database write at end of each module - Submodules are pure functions no DB writes

### Session: 2026-01-24 - Documentation Alignment: All 8 Project Docs Updated

Accomplished: - Updated all 8 project documents to reflect universal tag-based content library architecture - Finalized schema confirmed across CLAUDE.md, PROJECT_STATUS.md, ROADMAP.md - Technical docs updated: Universal_Content_Pipeline_Architecture.md (v3.0), bullmq_architecture_doc.md, updated_project_memory.md - Created Full_Workflow_Document_With_Intro_Formatted_v3.md (replaces v2 .docx) - Preserved original Full_Workflow_Document v2.docx for historical reference - Progress checkpoint: Schema finalized, documentation complete, ready for implementation

Status: All documentation aligned, no architecture conflicts or ambiguities. All designs stress-tested and approved. Ready to proceed to Phase 1.2.

Next Steps: 1. Create 8 Supabase tables (schema in this doc) 2. Build Express API server 3. Build generic BullMQ workers 4. Connect web dashboard to live API 5. Implement company_profile operations 6. (Phase 2) Add tag infrastructure for News-Section publishing

### Session: 2026-01-23 - Schema Finalization & Documentation Update

Accomplished: - Finalized universal content library schema (content_items + tags) - Applied critic fixes: content_type discriminator, UUID FK, conflict resolution - Added tiered retention (7-day body purge for filtered content) - Updated all project documentation to reflect new architecture - Documented filter steps (3 & 5) and their retention behavior

Decisions: - One universal table, not per-type tables - Tags as organizing principle (~299 taxonomy in /OnlyiGaming/tags/ with UUID FK) - Freshness = flags, not gates - Latest scrape wins + version column for conflicts - Configuration-driven pipelines via pipeline_templates

### Session: 2026-01-23 - Strategic Correction & Infrastructure

Accomplished: - Identified company-specific vs. universal platform misalignment - Resolved SSH access, installed Redis, Node.js, dependencies - Corrected roadmap and status documents

Document Owner: Claude Opus 4.5 Last Major Update: 2026-01-26 SQL migration complete, Dashboard Step 0 UI needs debugging