# News-Section Quick Start Guide

## What Is This Project?

Building a news publishing system with a multi-dimensional tagging architecture that enables “tag once, display everywhere” across 8 integrated platform sections.

Key Innovation: Replace rigid categories with 335+ flexible tags that allow a single article to automatically appear in multiple contexts (e.g., an article tagged “GEO-UK + PROD-002 + NEWS-007” automatically shows in UK news, Sportsbook news, and Regulation news).

## The Big Picture

### 335+ Tags in 5 Categories

- Directory (81 tags): DIR-001 to DIR-081 - Business categories

  - Example: DIR-033 = Live Casino Studios

- News (30 tags): NEWS-001 to NEWS-030 - Content topics

  - Example: NEWS-002 = M&A, NEWS-007 = Regulation

- Geographic (200+ tags): GEO-* - Locations

  - Example: GEO-UK = United Kingdom, GEO-US-NJ = New Jersey

- Product Verticals (9 tags): PROD-001 to PROD-009 - Gaming types

  - Example: PROD-001 = Casino, PROD-002 = Sportsbook

- Publication Types (15 tags): TYPE-001 to TYPE-015 - Content formats

  - Example: TYPE-002 = Exclusive, TYPE-003 = Interview

### 8 Platform Sections (All Connected by Tags)

- NEWS - Tagged articles

- DIRECTORY - 81 business category pages (DIR-001 to DIR-081)

- MARKETPLACE - M&A Hub + Project/Bid Board

- CONSULTANTS - Freelancer marketplace

- MEDIA - Podcasts, videos, webinars + calendar

- EVENTS - Conferences, trade shows + calendar

- CAREER - Job board and executive moves

- COMMUNITY - Forums, discussions, reviews

## Current Status

Phase: Initialization Complete Progress: 0/7 phases (Ready to start Phase 1) Blockers: None Next Up: Design database schema for tag management

## Quick Navigation

### Essential Documents

- Start Here: PROJECT_STATUS.md - Current state, next actions, blockers

- Planning: ROADMAP.md - 7 phases over 13 weeks

- Architecture: /docs/igaming_platform_complete_architecture_v5.2.md - Complete technical spec

### AI Context Files

- CLAUDE.md - Detailed context for Claude

- GEMINI.md - Detailed context for Gemini

- AGENTS.md - Quick reference for all AI agents

## The 7 Phases

- Phase 1 (Week 1-2): Tag Infrastructure - Database, admin UI, CMS integration

- Phase 2 (Week 3-4): Content Migration - Convert old categories to new tags

- Phase 3 (Week 5-6): Directory Integration - 81 category pages + company listings

- Phase 4 (Week 7-8): Platform Sections - Build 6 additional sections

- Phase 5 (Week 9-10): Main Navigation - Dynamic filtering, category landing pages

- Phase 6 (Week 11-12): Search & Discovery - Advanced search, saved searches, alerts

- Phase 7 (Week 13): Launch - Beta testing, training, go-live

## Key Concepts

### Tag Once, Display Everywhere

Example: Article about Evolution Gaming launching new game in UK

Tags Applied: - DIR-033 (Live Casino Studios) - because Evolution is a live casino provider - GEO-UK (United Kingdom) - launch location - PROD-001 (Casino) - product vertical - NEWS-012 (Platform Launches) - content type - TYPE-001 (Breaking News) - publication format

Where It Appears: - NEWS section: UK news, Casino news, Product Launches - DIRECTORY: DIR-033 category page (Live Casino Studios) - EVENTS: If tagged with upcoming event - MEDIA: If video demo included - COMMUNITY: DIR-033 forum discussions

### Dynamic Navigation vs Rigid Categories

Old Way (Rigid): - Article lives in ONE category - Hard to discover from different angles - Categories are silos

New Way (Dynamic): - Article has MULTIPLE tags - Automatically appears in all relevant filtered views - Tags create web of connections

### Many-to-Many Relationships

- One article Many tags

- One tag Many articles

- One company Many tags (with one PRIMARY tag)

- One tag Many companies

## Success Metrics

### 30 Days Post-Launch

- 95%+ articles properly tagged

- 4-6 average tags per article

- +50% search usage increase

- +25% user engagement increase

### 60 Days Post-Launch

- 30%+ cross-section navigation

- 500+ saved searches

- 1000+ email alerts

- 10K+ tag page views

### 90 Days Post-Launch

- +40% directory usage

- 3-5% tag CTR average

- 25%+ cross-section traffic

## Technical Stack Decisions Needed

Before starting Phase 1, decide:

- Database: MySQL vs PostgreSQL vs other?

- CMS Platform: Custom build vs existing platform integration?

- Caching: Redis vs Memcached vs application-level?

- Search: Elasticsearch vs Algolia vs database full-text?

## Next Steps (Phase 1 Start)

- Design database schema (tags, article_tags, company_tags tables)

- Define indexing strategy for performance

- Create tag validation rules (min/max tags, required types)

- Build tag management admin UI (CRUD operations)

- Implement CMS tag assignment interface (multi-select picker)

- Populate 335+ tags into database

Estimated Phase 1 Duration: 2 weeks

## Getting Help

### Documentation

- Architecture doc has ALL tag definitions and integration patterns

- Roadmap has detailed task breakdowns for each phase

- Project Status has current state and immediate next actions

### Context for AI

- AI agents should read AGENTS.md first for quick context

- For detailed work, AI should reference CLAUDE.md or GEMINI.md

- Always check PROJECT_STATUS.md for current state before starting

## Common Questions

Q: Why 335+ tags instead of simple categories? A: Enables precision targeting and automatic cross-section distribution. One article reaches multiple audiences without manual work.

Q: Won’t 335 tags be confusing? A: AI-powered tag suggestions in CMS make it easy. Editorial team only needs to understand tag categories, not memorize all 335.

Q: How do we prevent over-tagging or under-tagging? A: Validation rules: minimum 3-4 tags, maximum 8-10 tags, at least 1 NEWS and 1 GEO tag required.

Q: What about performance with complex tag queries? A: Aggressive indexing, caching strategy, and query optimization designed into architecture from start.

Q: How do we migrate existing articles? A: Automated migration script maps old categories to new tags, with 5% QA audit and manual review for edge cases.

## Project Health: GREEN

- Complete documentation

- Clear implementation path

- No blocking dependencies

- Realistic timeline

- Technical approach validated

Status: Ready to proceed with Phase 1